QA Automation — AM Squad

Biweekly Status Briefing · September 11, 2026

Audience: Rajib (Chapter Lead) · Henry (Director) · Persistent Delivery Managers

| Prepared by | Swapnil Patil / QA Automation AM Squad |
| --- | --- |
| Sprints covered | AMSQUAD Sprints 26.14, 26.15 (current), and wrap-up focus |
| Classification | Internal — Leadership |
| Companion deck | AM-Squad-Biweekly-Status-Rajib-Henry-Sep11-2026.pptx |

# Executive Summary

Unite MSC API automation coding is complete on main: Mobile 1 (26/26), Mobile 2 (25/25), and Enrollment (25/28 catalog — 3 partner endpoints deferred). Standard + subsequent E2E flows are on main; MR !265 (QA-1938) adds suite wiring, negatives, and validation gaps — pending Snyk/security gate approval. Sprint 26.15 focus: sign-off documentation (QA-2039–2047), traceability matrix, and Venkatesh V2 regression gap analysis. Post-MSC capacity can pivot to Atlas (Oct) or V2 P0 daily-regression wiring per leadership priority.

| Metric | Value | Notes |
| --- | --- | --- |
| Sprint scope | 26.14 – 26.15 (current) | 26.14 · 26.15 |
| GitLab merges | 14 | Aug 27 – Sep 10 · api-test-automation repo |
| Sprint 26.15 board items | 165 | Board items in Sprint 26.15 |
| Regression bugs | 8 | Regression bugs in Sprints 26.14–26.15 |
| MSC in-scope APIs | 76/79 | M1 26 + M2 25 + Enrollment 25/28 (3 partner deferred) |
| MSC Mobile 2 | 25/25 | Complete — sign-off ready; on main |
| MSC Mobile 1 | 26/26 | Complete — sign-off ready; suite wiring in MR !265 |
| MSC Enrollment | ~89% (15/15) | Coding complete for MSC E2E — standard + subsequent flows on main; negatives + suite params in MR !265 |
| Delivery vs ETA | ~70% of original ETA | Consistent ahead-of-plan delivery |

# 1. Unite MSC API Automation

Program KB: programs/unite-msc/ · Repository: api-test-automation (GitLab). Delivered in approximately 50% of original ETA using AI-assisted migration and canonical TestNG framework.

## Coverage snapshot

| Module | Coverage | Status |
| --- | --- | --- |
| Mobile 2 | 25/25 endpoints (100%) | Complete — sign-off package ready (QA-1553, QA-1567) |
| Mobile 1 | 26/26 in-scope operations (100%) | Complete — sign-off ready; suite wiring in MR !265 |
| Enrollment | 15/15 core E2E (89%) | Coding complete for MSC E2E — standard + subsequent flows on main; negatives + suite params in MR !265 |

Coding/design complete for M1, M2, and enrollment MSC scope. MR !265 finalizes suite wiring + validation gaps. Program close = docs, traceability, sign-off owners.

## Pipeline & environments

IDP + non-IDP paths validated for M1/M2/Enrollment on Stage1

Hybrid model — integration proof continuing post DB refresh

Mobile 2 nightly delivered (QA-1405); enrollment nightly in wrap-up

Hybrid model per Jul 2025 leadership decision — Stage1 is primary until QC4 stabilizes.

Blocker: no non-IDP plants in QC4 lower environment — need product owner to name test plans.

## Pending merge !265

Title: QA-1938 — Validate E2E coverage & automate remaining standard-flow gaps

Author: Dinesh Kumar · Status: Open — can merge; pipeline canceled (Snyk/security gate)

Changes: 110 files · Blocker: Snyk scan / security gate — merge when pipeline green + approval

M1/M2 suite wiring (integration + regression TestNG XML), enrollment README, gap closures + negatives from QA-1938 subtasks

https://gitlab.com/ascensus-gs/products/depot/qa-automation/api-test-automation/-/merge_requests/265

## Sprint 26.14–26.15 MSC highlights (Jira)

MR 255–262 merged — enrollment submit, subsequent E2E, standard enrollment (QA-1404, QA-1939)

QA-1938 — gap inventory + negatives in MR !265 (Review)

QA-2039–2047 — sign-off docs, README index, troubleshooting, AI scenario guide

QA-2048–2053 — legacy-to-TestNG traceability matrix

QA-1405 — Mobile 2 GitLab nightly delivered; enrollment nightly in wrap-up

# 2. V2 & V3 UI Automation

Sprint 26.15 — V2 gap analysis (Venkatesh) + V3 maintenance; MSC wrap-up parallel. V2 focus: wire existing features to daily regression before building new automation.

## Sprint 26.14–26.15 highlights

Universal enrollment account creation failures (QA-2014)

Member personal information validation flakes (QA-2012, QA-2013)

V3 is source of truth for migrated plans — invalid contact scenarios may move from V2

Venkatesh completed V2 regression suite inventory — 8 P0 gaps are 'turn on what we already have'

Jira epic QA-1943–QA-2010 tracks suite inventory, classification, and adding missing daily coverage

Active bugs: voucher invalid on withdrawal (QA-1989 V2, QA-1990 V3), PAB enrollment allocation (QA-1988)

## V2 regression gaps (Venkatesh Mallela)

Daily regression covers contrib, fees, withdrawals, investments, G100, profile maintenance — but misses reversal, plan transfer/rollover, share adjust/conversion, P&E on core NYD/NYA, and several CSR history screens.

### P0 — turn on existing automation

Reversal — Reversal.feature exists; add @dailyrun to stage1-csr-actions (1–2 scenarios first)

Plan transfer / rollover — add @dailyrun for Rollover In + Plan Transfer from Partner on Direct/Advisor

Inter-plan transfer — restore one daily test from Archive (e.g. NYD); confirm traunch valid

Share adjustment / Conversion — add Direct/Advisor to CSR_ShareAdjustment.feature @dailyrun

Principal update (P&E) — add one daily row for Direct (CSR_PandE.feature)

Advisor fee — wire AdvisorFeeEntry if NYA needs advisor-specific fee UI

Upromise contribution — one @dailyrun on NYD if plan supports

Rollover from another 529 — one @dailyrun on Advisor if Stage1 data supports

### P1 — extend coverage

stage1-acct-overview — optional ABLE (NYB) balance row

stage1-csr-acct-maintenance — invalid contact, authorized individual, bank negatives, trusted contact

stage1-csr-actions — advisor greenscreen fees; optional ABLE contrib/fees

stage1-enrollments — expand Advisor CSR enrollment if needed

stage1-transfers — beneficiary transfer on Advisor (and ABLE if supported)

stage1-ugift — optional Advisor CSR uGift

### P2 — build new automation

YTD bucket adjustment — new feature + Stage1 data

Financial history — new read-only UI scenario

Failed transactions — same pattern

Bank instruction history — separate from BankInformation maintenance

Aggregation / OFAC history — new CSR screen or defer to compliance

CSR Information — if distinct screen

Change beneficiary image — implement commented SharedStepDefs step

Tell a friend — new automation or defer if retired

## V2 → V3 migration — discussion needed

Classify each V2 test retain/migrate/replace/retire (QA-1962) before suite changes — do not retire solely because failing (QA-1963)

## Regression bugs (Sprints 26.14–26.15)

| Key | Summary | Area | Sprint |
| --- | --- | --- | --- |
| QA-2014 | V3 Universal Enrollment — unable to create account | V3 | 26.15 |
| QA-2013 | V3 CSR Member Personal Information validation | V3 | 26.15 |
| QA-1990 | V3 withdrawal voucher invalid on Review and Submit | V3 | 26.15 |
| QA-1989 | V2 CSR withdrawal voucher invalid (MND, NYD, MID, WVD, IND) | V2 | 26.15 |
| QA-1988 | V2 PAB legacy enrollment — allocation field blocks Step 6 | V2 | 26.15 |

# 3. Performance Testing

Sprint 26.15 — Mobile 1 perf scripts in progress; contribution JMX delivered. IDP login, legacy login, MSC login baselines in weekday regression

## Deliverables (Sprints 26.14–26.15)

| Request | Sprint | Status | Jira |
| --- | --- | --- | --- |
| MSC contribution full-flow JMX | 26.14 | Delivered | QA-1802 |
| Mobile 1 auth/login JMeter scripts | 26.15 | In progress — NY, NMD, OKD parameterized | QA-1983–QA-1986 |
| Perf governance process + intake template | 26.15 | In progress | QA-1965–QA-1969 |

## Performance governance ask

Two emergency requests in two sprints forced the team to drop planned sprint work. We delivered scripts and baseline results in approximately one week each, but the full standard — KB documentation, Git check-in, test data management, and expanded regression coverage — was not possible under last-minute intake.

Engage QA Automation when performance requirements are designed — not at deploy approval

Mandate performance validation for IDP login, enrollment, contributions, and withdrawals before release

Route cross-team perf requests through standard intake with lead time

# 4. Capacity & Upcoming Work

MSC program target: Sprint 26.15 close — coding done; sign-off + handoff sprint in progress. Expected: Coding complete — Sunil + docs stories (QA-2039–2047) for sign-off package.

## MSC wrap-up checklist (1 resource)

MR !265 merged (suite wiring + negatives)

Sign-off Word pack with coverage matrix (QA-2043)

Traceability matrix legacy → TestNG (QA-2048–2053)

GitLab enrollment nightly job

qTest manual cases + Postman→Bruno

KT + named ACM sustaining owner

## Planned reallocation

Dinesh → MR !265 merge + enrollment negatives/validation (QA-1938)

Sunil → sign-off docs, qTest, Bruno, coverage matrix (QA-893, QA-2039–2047)

Venkatesh → V2 regression gap analysis → suite wiring (QA-1943–QA-2010)

Preeti → M1 perf JMX (QA-1983–1986); enrollment perf after sign-off

Swapnil → leadership reporting, MR review, roadmap

## V2 → V3 migration

Retire obsolete V2 Jenkins cases as plans migrate to V3; expand daily regression with existing automation first

Venkatesh gap analysis shows 8 P0 items need @dailyrun wiring — not new code

Lead: Venkatesh Mallela / Wence

## Incoming: ACS-5678 Atlas (AHA)

Feature: ACS-5678 — Atlas Traffic Distribution & Load Balancer Rebalancing

Owner: Brian Danilczyk · Priority: #2 on Michael's list

Estimate: 2–3 sprints · Dependency: Redis session-management initiative

Target: October 2026 delivery

Scope: load/perf/regression validation of traffic distribution after Redis session externalization

# 5. Leadership Asks & Decisions

## Roadmap & capacity

MSC coding is done — confirm sign-off sprint + sustaining owner (ACM) this week

Post-MSC queue: Atlas (Oct) vs V2 P0 daily regression vs V3 expansion?

Approve merge of MR !265 once Snyk gate clears

## Unite MSC / API automation

Formal sign-off for M1 (26/26), M2 (25/25), Enrollment (25/28 MSC scope)

Accept 3 deferred partner endpoints (submit, Upromise, OAuth) as out of scope

Name sign-off contacts for pipeline and perf baselines

## V2 regression (Jenkins)

Approve P0 daily regression additions from Venkatesh gap analysis (8 items — mostly @dailyrun wiring)

Confirm plan-migration rules before retiring legacy direct-plan cases (QA-1961–1964)

Prioritize P0 turn-on vs P2 new-screen builds for Q4 capacity

## V3 universal platform (GitLab)

IDP enrollment account creation failures (QA-2014) — product/env owner?

Invalid contact / security-question scenarios — confirm V3 ownership vs V2 maintenance

## Performance & stress testing

M1 perf scripts in progress (QA-1983–1986) — confirm NY/NMD/OKD priority

Approve perf intake template + SDLC gate (QA-1965–1969)

## Pipeline & environments

Enrollment GitLab nightly — schedule in wrap-up sprint

QC4 integration proof — env stability + non-IDP plant contacts

## Sign-off owners needed (names TBD from leadership)

| Area | What we need | Suggested role |
| --- | --- | --- |
| Mobile 2 API | Green signal for 25/25 endpoint coverage | MSC API SME / product owner |
| Mobile 1 API | Accept 26/26 in-scope endpoints (suite-tier routing) | MSC API SME |
| MSC Pipeline | Approve GitLab nightly + ENVP integration | DevOps + program lead |
| Performance baselines | Accept IDP/MSC perf thresholds | Platform / perf SME |
| Non-IDP test plans | Name plans for QC4 lower env | Product / plan configuration owner |

# Appendix — References

programs/unite-msc/leadership/2026-08-07-kevin-status-update.md

programs/unite-msc/leadership/2026-07-17-leadership-update/

programs/unite-msc/leadership/2026-07-23-scope-alignment/

programs/leadership-updates/2026-08-am-squad-leadership-update/

programs/Performance Testing/barcode-syn-443/

Jira: QA project · AMSQUAD sprints

Generated September 11, 2026.