Unite MSC Enrollment Workflow

Implementation Plan for Postman, Rest Assured Automation, and End-to-End Migration

Purpose: This document converts the meeting discussion and existing KT material into an implementation-ready workflow: what is broken today, how to make the manual Postman flow work, how to migrate it into api-test-automation, and what actions are needed to complete the whole enrollment workflow.

| Source | What it contributed |
| --- | --- |
| Teams meeting: Unite MSC Enrollment - Overview and Knowledge Sharing Session | Clarified the issue: 500 errors, payload/encryption confusion, duplicate user data, QC4 instability, Splunk debugging, and decision to use Stage1 for enrollment testing. |
| EnrollmentKT.pdf | Defines MSC enrollment flow, endpoints, encryption setup, JWT model, Postman assets, automation approach, troubleshooting, and roadmap. |
| JsonAPI Documentation / API Testing Hub / Target Framework Architecture | Defines JsonAPI framework practices, encryption/decryption library reuse, data generation, environment-driven execution, and target mobile enrollment module layout. |

# 1. Executive Summary

Bottom line: The current blocker is not a missing ID token flow. The meeting narrowed the issue to payload construction, encryption consistency, environment health, and uniqueness of enrollment data. The implementation path is to stabilize the Postman smoke flow in Stage1 first, then convert the stable flow into Rest Assured tests using the existing JsonAPI encryption utilities and framework conventions.

Use Stage1 as the primary enrollment testing target for now because the team observed QC4 500 errors while Stage1 worked with Nick Botvinnik's test payload.

Do not treat mobile login/member JWT as enrollment auth. Create prospect first and use the ENROLL_PROSPECT JWT returned from POST /enrollments/prospects for steps 06-13.

Run the certificate/encryption bootstrap once for a given request flow and carry encAesKey plus AES-encrypted field values consistently across each payload.

Generate fresh unique test data every run for username, email, SSN, and other fields that are validated for uniqueness by backend services.

Cut the payload down to required fields first, prove the happy path, then add optional fields one by one.

After Postman is reliable, migrate the same state-chained flow into api-test-automation under a mobile/enrollment module.

# 2. What Was Discussed in the Meeting

| Discussion area | Meeting outcome / interpretation |
| --- | --- |
| Initial problem | Dinesh had created enrollment endpoints in Postman and was trying to generate encryption keys and encrypted payloads, but POST /enrollments/prospects was returning 500. |
| Payload inspection | Nick and Luis asked to inspect the actual request body from the Postman console, not just the script, to confirm what was actually being sent. |
| Encryption concern | Luis called out that data already encrypted in variables must not be encrypted again. The team agreed to verify there is no double encryption. |
| Token concern | The group confirmed the main concern was not extra ID token work. The create prospect step should return the enrollment JWT for subsequent steps. |
| Certificates and keys | The certificate endpoint provides dynamic key material for the environment. It is not a separately installed physical certificate. |
| Duplicate user issue | Venkatesh was seeing user already exists. That indicates the payload can be decrypted and the API is validating against existing username/email/SSN data. The fix is to generate new unique data, not to change encryption repeatedly. |
| Environment decision | Nick later shared that his payload failed in QC4 with 500 but worked in Stage1. Swapnil recommended switching enrollment-related testing to Stage1 at this point. |
| Tooling update | Nick checked changes into api-test-automation for JAR executables usable for generating/decrypting mobile payloads, with notes under jsonapi-encryption docs. |
| Debugging access | Luis shared a Splunk query. Priti had Splunk access; Swapnil did not and planned to create an RT if access was needed. |

# 3. Current State and Problem Framing

| Area | Current state | Required direction |
| --- | --- | --- |
| Postman | Manual flow exists but payload setup, environment variables, and uniqueness of data are inconsistent. | Create one reliable Stage1 collection/environment flow and prove it end-to-end. |
| Encryption | Encryption scripts/JARs exist, but team confusion remains around when key/payload values are generated and reused. | Centralize encryption bootstrap and ensure one-time encryption per request payload. |
| JWT | Concern existed around whether ID token was missing. | Use ENROLL_PROSPECT JWT returned from create prospect. Do not use MEMBER JWT for enrollment topic. |
| Environment | QC4 showed 500 behavior; Stage1 was successfully exercised by Nick with test payload. | Use Stage1 for pilot and keep QC4 as a separate environment-health follow-up. |
| Automation | Universal Platform enrollment is automated. MSC enrollmentapi/v1 is not automated beyond pilot/skeleton. | Migrate Stage1 Postman flow into Rest Assured under mobile/enrollment. |
| Debugging | Splunk query exists, but access varies among team members. | Ensure at least QA lead/support engineers have Splunk access and capture requestId for backend failures. |

# 4. Target End-to-End Enrollment Workflow

Workflow principle: The MSC enrollment flow is event-driven. The client creates a prospect, receives an ENROLL_PROSPECT JWT, and then submits the owner, beneficiary, bank, allocation, and review-confirm events in sequence. Each event must carry state from the previous response.

| Step | Method | Endpoint / path | Auth | Purpose / implementation note |
| --- | --- | --- | --- | --- |
| 01 | GET | /enrollmentapi/v1/certificate | None | Fetch certificate and build encAesKey / AES setup. Run before encrypted POSTs. |
| 02 | GET | /enrollmentapi/v1/usstates | None | Load state options for address payloads. |
| 03 | GET | /enrollmentapi/v1/plans | None | List enabled plans. Use read-only automation first. |
| 04 | GET | /enrollmentapi/v1/plans/{planId} | None + x-app-version | Fetch plan branding, metadata, and fund info. Confirm planId/branding such as okdirect. |
| 05 | POST | /enrollmentapi/v1/enrollments/prospects | None | Create prospect. Returns ENROLL_PROSPECT JWT in x-enc-jwttoken/body jwtToken. |
| 06 | POST | /enrollmentapi/v1/enrollments/enrollment/owner-entered | Bearer JWT | Submit owner identity fields. Encrypted PII. |
| 07 | POST | /enrollmentapi/v1/enrollments/enrollment/owner-address-entered | Bearer JWT | Submit owner mailing/permanent address. |
| 08 | POST | /enrollmentapi/v1/enrollments/enrollment/beneficiary-entered | Bearer JWT | Submit beneficiary data. Must use unique SSN relative to owner/other beneficiaries. |
| 09 | POST | /enrollmentapi/v1/verify/routingnumber | Bearer JWT | Optional bank routing validation. |
| 10 | POST | /enrollmentapi/v1/enrollments/enrollment/bank-entered | Bearer JWT | Submit bank and one-time contribution information. |
| 11 | POST | /enrollmentapi/v1/enrollments/enrollment/recurring-contribution-entered | Bearer JWT | Optional recurring contribution/AIP. |
| 12 | POST | /enrollmentapi/v1/enrollments/enrollment/allocations-entered | Bearer JWT | Submit fund allocation percentages. |
| 13 | POST | /enrollmentapi/v1/enrollments/enrollment/review-confirm-entered | Bearer JWT | Final submit. Account creation should occur here. |

# 5. Pieces in the Workflow

| Piece | Role | What must happen |
| --- | --- | --- |
| Enrollment BFF / unite-enrollment | Receives mobile MSC enrollment requests under /enrollmentapi/v1. | Must support Stage1 execution for certificate, plans, prospect, event chain, and review-confirm. |
| Encryption helper / jsonapi-encryption | Fetches certificate, creates encrypted payload values, supports mobile encryption/decryption JAR/utility path. | Reuse existing library instead of custom one-off Postman logic where possible. |
| Postman collection + environment | Manual smoke and debugging asset. | Keep Stage1 environment clean, reliable, and aligned to exact payload variable names used by the collection. |
| run-flow.ps1 | Headless smoke runner for the Postman flow. | Use it as the source pattern for automation orchestration and state chaining. |
| Test data generator | Creates unique username, email, SSN, and related fields per run. | Avoid duplicate-user failures by generating fresh data before encryption. |
| JWT capture | Stores ENROLL_PROSPECT token from create prospect. | Use only prospect JWT for enrollment event steps. |
| State manager | Carries correlationId, eventId, seqNum, parent, and prior enrollment state. | Every event after prospect creation must use prior response metadata. |
| Splunk/logs | Backend failure diagnosis. | Capture requestId, stack, host, endpoint, planId, and failing payload step when 500 occurs. |
| Rest Assured tests | Permanent automation implementation. | Build read-only plan tests first, then prospect, then full E2E chain. |
| CI pipeline | Regression execution. | Add Stage1 profile first, publish TestNG/custom logs, then expand to QC4 after environment issue is resolved. |

# 6. How to Get Postman Working

Use the Stage1 Postman environment as the primary working target while QC4 issues are being isolated.

Import the JWT-aware collection and the matching Stage1 environment file.

Set planId/branding to a known mobile-enabled value such as okdirect, unless testing another plan intentionally.

Run GET /certificate first. Confirm encAesKey and aesKeyPlain are created by the script/environment and are not blank.

Generate fresh raw test data before encrypting: username, email, owner SSN, beneficiary SSN, and any other unique fields.

Encrypt the raw payload once. Do not AES-encrypt variables that are already encrypted. Do not keep reusing old encrypted username/email/SSN values.

Open the Postman console, expand the request, and verify the final body that is actually sent. Do not validate only the pre-request script.

Run POST /enrollments/prospects. Capture x-enc-jwttoken or jwtToken into jwtToken environment variable.

Run steps 06-13 sequentially. After each event response, update correlationId, eventId, seqNum, parent, and enrollmentState from the response.

If a step fails, stop on the first failing step. Capture endpoint, response code, response body, requestId, planId, host, and timestamp before retrying.

| Postman variable | Set by | Used for | Validation check |
| --- | --- | --- | --- |
| mobileMsc.host.url | Environment file | Enrollment cloud BFF | Must point to cloud host, not wtn. |
| mobileLogin.host.url | Environment file | Mobile login host | Do not use member JWT for enrollment event steps. |
| planId | Environment/manual | Plan branding | Verify plan endpoint returns expected plan details. |
| encAesKey | Certificate/encryption step | Encrypted POST payloads | Must be present on payloads that require it. |
| aesKeyPlain | Certificate/encryption step | Local encryption helper | Used internally to encrypt/decrypt field data. |
| jwtToken | Prospect response | Bearer auth steps 06-13 | Must be ENROLL_PROSPECT token, not MEMBER token. |
| correlationId/eventId/seqNum | Event responses | State chaining | Must update after each event. |
| enrollmentState | Event responses | Prior step context | Must reflect latest accepted event state. |

# 7. How to Get Automation Working

Migration approach: Do not start by automating the full enrollment chain. Use a phased migration: read-only endpoints first, then prospect creation with encryption, then the full event chain.

| Automation phase | Scope | Exit criteria |
| --- | --- | --- |
| Phase 1 - Framework wiring | Create/confirm mobile/enrollment module, Stage1 config, base URL properties, test runner, and logging. | GET /plans and GET /plans/{planId} execute from IDE/Maven and report correctly. |
| Phase 2 - Encryption utility integration | Use jsonapi-encryption/MobileEncryptionHelper/EncryptHelper to encrypt payload JSON for enrollment. | A known raw prospect payload becomes a valid encrypted request body. |
| Phase 3 - Prospect creation | Automate POST /enrollments/prospects with fresh generated data. | Response is successful and ENROLL_PROSPECT JWT is captured. |
| Phase 4 - Event state engine | Implement state object to store correlationId, eventId, seqNum, parent, enrollmentState, jwtToken. | Owner-entered can consume prospect response metadata and submit successfully. |
| Phase 5 - Full happy path | Add owner, address, beneficiary, bank, allocation, and review-confirm event tests. | Full Stage1 flow creates account or reaches final expected confirmation. |
| Phase 6 - Regression hardening | Add reusable test data, negative tests, assertions, DB checks, and CI reporting. | Suite runs consistently in pipeline with clear failure diagnostics. |
| Phase 7 - QC4 enablement | Re-enable QC4 only once backend 500/root cause is understood and environment health is stable. | Same suite passes in QC4 or failure is mapped to a known environment issue. |

Recommended module layout api-test-automation/ mobile/ enrollment/ src/test/java/enrollment/ bootstrap/ # framework wiring plans/ # GET /plans, GET /plans/{id} prospect/ # POST /enrollments/prospects events/ # owner, beneficiary, bank, allocation, review-confirm e2e/ # full chained workflow src/test/resources/ json/ # raw payload templates sql/ # DB validation queries, if needed config/ # stage1/qc4 properties

Minimum Stage1 properties mobile-cloud-url=https://unite-bff-cloud.stage1.unite529.com mobile-wtn-url=https://unite-bff-wtn.stage1.acs529.com enrollment-plan-id=okdirect x-app-version=3.1.0

# 8. Payload and Test Data Rules

| Rule | Why it matters | Implementation detail |
| --- | --- | --- |
| Generate unique username every run | Duplicate username returns user already exists. | Append timestamp/UUID suffix before encryption. |
| Generate unique email every run | Duplicate email causes existing-user validation. | Use test-safe email pattern with random suffix. |
| Generate unique SSN values per owner/beneficiary | Backend validates duplicate identity data. | Use approved test SSN generator or environment-specific seeded data policy. |
| Do not double encrypt | Double-encrypted values can trigger padding/decryption errors. | Track raw vs encrypted values explicitly in variable naming. |
| Keep prospect.plan plaintext | KT says prospect.plan is not encrypted. | Pass branding such as okdirect as plaintext. |
| Keep usernameHash distinct from AES fields | KT identifies usernameHash as SHA-512/Base64, not AES encrypted. | Generate hash from raw username, then include separately. |
| Only add optional fields after required fields pass | Large payload makes debugging hard. | Build minimum viable payload, then expand. |
| Validate actual request body from console/logs | Scripts may not match final outgoing body. | Log sanitized raw payload key fields and encrypted payload metadata. |

# 9. Troubleshooting and Debugging Playbook

| Symptom | Likely cause | Action |
| --- | --- | --- |
| 500 on POST /enrollments/prospects | Backend/account verification/environment issue, bad payload, or encryption mismatch. | Capture requestId and check Splunk/account service health. Compare Stage1 vs QC4. |
| 401 on steps 06-13 after step 05 fails | No ENROLL_PROSPECT JWT was issued. | Fix step 05 first. Do not debug downstream steps until JWT exists. |
| 401 with token present | Wrong token role, often MEMBER JWT instead of ENROLL_PROSPECT. | Decode/check role or regenerate prospect token. |
| User already exists | Duplicate username/email/SSN or old encrypted values reused. | Regenerate unique raw data, re-encrypt once, and verify outgoing body variables. |
| Padding/decryption exception | Double encryption, wrong key/IV usage, or wrong encrypted field format. | Re-run certificate setup and verify raw vs encrypted variable flow. |
| 404 on enrollmentapi | Wrong host, often wtn instead of cloud. | Use mobileMsc.host.url/cloud BFF. |
| 426 on plan detail | Missing or old x-app-version. | Set x-app-version to supported value such as 3.1.0 or later per KT. |
| Postman variable changed but request still uses old value | Collection/environment not saved or request references a different variable name. | Use console to inspect actual body and align variable names. |

# 10. Action Items and Ownership

| Owner / group | Action | Expected output |
| --- | --- | --- |
| Swapnil / QA lead | Define final Stage1-first strategy and stop using unstable QC4 for pilot automation until backend issue is understood. | Decision note and Stage1 execution baseline. |
| Dinesh / Venkatesh | Clean Postman collection/environment, validate variable names, and prove minimum required payload first. | Working Stage1 Postman smoke with saved environment. |
| Dinesh / Venkatesh | Add unique data generation before encryption for username, email, SSN, and beneficiary identity fields. | Repeatable non-duplicate test data pattern. |
| Priti / QA support | Use Splunk access to validate 500 errors and backend requestId details. | Error evidence for backend/environment follow-up. |
| Nick / framework support | Confirm checked-in jsonapi-encryption JAR usage and README notes for mobile payload generation/decryption. | Known command/path for payload encryption utility. |
| Automation team | Create mobile/enrollment Rest Assured module and implement plans/prospect/events/e2e phases. | Automated Stage1 suite in api-test-automation. |
| Backend/service owners | Investigate QC4 500 behavior once requestId/log evidence is captured. | Root cause or environment fix for QC4. |

# 11. Definition of Done

Postman Stage1 flow runs from certificate through review-confirm with unique data and produces expected final response.

run-flow.ps1 or equivalent headless runner produces a readable run report for the same Stage1 flow.

Rest Assured has automated GET /plans and GET /plans/{planId}.

Rest Assured can create prospect with encrypted payload and capture ENROLL_PROSPECT JWT.

Rest Assured can chain parent metadata across owner, address, beneficiary, bank, allocation, and review-confirm steps.

Automation logs include endpoint, planId, correlationId, eventId, seqNum, requestId where available, and sanitized test data identifiers.

CI pipeline can run Stage1 smoke suite and publish results/artifacts.

QC4 execution is either passing or clearly documented as blocked by backend/environment issue with evidence.

# 12. Implementation Checklist

| # | Checklist item | Status |
| --- | --- | --- |
| 1 | Confirm Stage1 environment URLs and planId/branding values. | Not started |
| 2 | Consolidate Postman collection and Stage1 environment. | Not started |
| 3 | Add/confirm certificate step sets encAesKey and aesKeyPlain. | Not started |
| 4 | Add unique test data generation before encryption. | Not started |
| 5 | Prove create prospect and JWT capture. | Not started |
| 6 | Prove full Postman event chain. | Not started |
| 7 | Document manual run steps and known failure handling. | Not started |
| 8 | Create mobile/enrollment automation module. | Not started |
| 9 | Integrate jsonapi-encryption utility. | Not started |
| 10 | Automate plans endpoint first. | Not started |
| 11 | Automate prospect creation. | Not started |
| 12 | Automate event state chain and full E2E flow. | Not started |
| 13 | Add pipeline profile and report publishing. | Not started |
| 14 | Revisit QC4 after Splunk/root cause evidence. | Not started |

# Appendix A - Quick Commands and References

Postman / PowerShell smoke cd unite-enrollment\EnrollmentPostman .\run-flow.ps1 -EnvName stage1 -PlanId okdirect # With manual JWT if step 05 is known-bad but a valid prospect token is available .\run-flow.ps1 -EnvName stage1 -PlanId okdirect -JwtTokenManual "<ENROLL_PROSPECT_JWT>"

Rest Assured implementation pattern 1. configureMobileEncryption() in base setup 2. Encrypt raw JSON using EncryptHelper.encryptJson(rawJson, MOBILE_TYPE.ENROLLMENT, environment) 3. POST /enrollments/prospects without Bearer token 4. Capture x-enc-jwttoken / jwtToken 5. For each event request, add Authorization: Bearer <jwtToken> 6. Parse prior response and build parent metadata for next event

| Reference | Use |
| --- | --- |
| EnrollmentPostman/ENDPOINTS.md | Endpoint order and event naming. |
| EnrollmentPostman/TROUBLESHOOTING.md | Known failure patterns. |
| EnrollmentPostman/run-flow.ps1 | Existing orchestration/state-chaining reference. |
| api-test-automation/jsonapi/jsonapi-encryption/docs/Readme.txt | Mobile payload encryption/decryption JAR notes. |
| src/main/java/.../resource/EnrollmentResource.java | JWT role and endpoint access rules. |
| src/main/java/.../service/EnrollmentService.java | Prospect and final review-confirm business flow. |
| src/main/java/.../gateway/AccountGateway.java | Account/prospect verification downstream calls. |

Prepared for implementation by QA Automation team. Keep this document updated as the Postman and Rest Assured flows are stabilized.