ENROLLMENT API AUTOMATION

Formal sign-off and handover

STATUS: COMPLETE (defined scope)

September 24, 2026  ·  QA Automation (AMSQUAD)  ·  QA-893

Classification: Internal — handover to engineering and support

# 1. Document control

| Title | Enrollment API Automation — Sign-Off |
| --- | --- |
| Version | 1.0 |
| Date | September 24, 2026 |
| Jira | QA-893 / QA-2043 |
| Determination | COMPLETE — defined happy path + subsequent scope |

# 2. Executive summary

25 of 28 catalog endpoints automated (89.3%). Current regression/integration XML runs 17 ordered classes for OK Direct, New York, and NM Direct. Three partner rows are deferred.

# 3. KPIs

| Catalog / automated / deferred | 28 / 25 / 3 |
| --- | --- |
| Test classes | 23 + EnrollmentBaseTest |
| @Test methods | 25 |
| Suite XML plants | okdirect, newyork, nmdirect |
| Enrollment nightly | Not verified in current GitLab CI |

# 4. Endpoint register

| ID | Method | Path | Area | Class | Status | Plants |
| --- | --- | --- | --- | --- | --- | --- |
| ENR-01 | GET | /enrollmentapi/health/liveness | Smoke | EnrollmentPingRequestTest | Done | okdirect |
| ENR-02 | GET | /enrollmentapi/v1/ping | Smoke | EnrollmentPingRequestTest | Done | okdirect |
| ENR-03 | GET | /enrollmentapi/v1/certificate | Smoke | EnrollmentCertificateRequestTest | Done | okdirect |
| ENR-04 | GET | /enrollmentapi/v1/usstates | Smoke | EnrollmentUsStatesRequestTest | Done | okdirect |
| ENR-05 | GET | /enrollmentapi/v1/country | Smoke | EnrollmentCountryRequestTest | Done | okdirect |
| ENR-06 | GET | /enrollmentapi/v1/plans | Smoke | EnrollmentPlansRequestTest | Done | okdirect |
| ENR-07 | GET | /enrollmentapi/v1/plans/{planId} | Smoke | EnrollmentPlansRequestTest | Done | okdirect |
| ENR-08 | GET | /enrollmentapi/v1/content | Wizard | EnrollmentContentRequestTest | Done | okdirect+newyork+nmdirect |
| ENR-09 | POST | /mobile1api/v1/mobilemembersession | Optional | MobileMemberSessionRequestTest | Done (smoke group) | okdirect |
| ENR-10 | POST | .../enrollmentstarted | Wizard | EnrollmentStartedRequestTest | Done | okdirect+newyork+nmdirect |
| ENR-11 | POST | .../prospects | Wizard | ProspectRequestTest | Done | okdirect+newyork+nmdirect |
| ENR-12 | POST | .../owner-entered | Wizard | OwnerEnteredTests | Done | okdirect+newyork+nmdirect |
| ENR-13 | POST | .../owner-address-entered | Wizard | OwnerAddressEnteredRequestTest | Done | okdirect+newyork+nmdirect |
| ENR-14 | POST | .../beneficiary-entered | Wizard | BeneficiaryEnteredTests | Done | okdirect+newyork+nmdirect |
| ENR-15 | POST | .../verify/routingnumber | Wizard | VerifyBankRoutingNumberRequestTest | Done | okdirect+newyork+nmdirect |
| ENR-16 | POST | .../bank-entered | Wizard | BankEnteredRequestTests | Done | okdirect+newyork+nmdirect |
| ENR-17 | POST | .../recurring-contribution-entered | Wizard | RecurringContributionEnteredRequestTest | Done | okdirect+newyork+nmdirect |
| ENR-18 | POST | .../enrollmentallocationfunds/get | Wizard | AllocationFundRequestTest | Done | okdirect+newyork+nmdirect |
| ENR-19 | POST | .../allocations-entered | Wizard | AllocationsEnteredRequestTests | Done | okdirect+newyork+nmdirect |
| ENR-20 | POST | .../review-confirm-entered | Wizard | ReviewConfirmEnteredRequestTest | Done | okdirect+newyork+nmdirect |
| ENR-21 | GET | .../subsequentenrollment/banks | Subsequent | SubsequentEnrollmentBanksRequestTest | Done | okdirect+newyork+nmdirect |
| ENR-22 | POST | .../subsequent.../beneficiary-entered | Subsequent | SubsequentBeneficiaryEnteredRequestTest | Done | okdirect+newyork+nmdirect |
| ENR-23 | POST | .../subsequent.../bank-entered | Subsequent | SubsequentEnrollmentBankEnteredRequestTest | Done | okdirect+newyork+nmdirect |
| ENR-24 | POST | .../subsequent.../recurring-contribution | Subsequent | SubsequentEnrollmentRecurringContributionRequestTest | Done | okdirect+newyork+nmdirect |
| ENR-25 | POST | .../subsequent.../review-confirm-entered | Subsequent | SubsequentEnrollmentReviewConfirmEnteredRequestTest | Done | okdirect+newyork+nmdirect |
| ENR-26 | POST | .../enrollments/submit | Partner | — | Deferred QA-1808 | — |
| ENR-27 | GET | .../upromiseaccount | Partner | — | Deferred QA-1807 | — |
| ENR-28 | POST | .../oauth/token | Partner | — | Deferred | — |

# 5. Exclusions

| Item | Reason |
| --- | --- |
| POST /enrollments/submit | QA-1808 partner |
| GET /upromiseaccount | QA-1807 |
| POST /oauth/token | Not MSC E2E |
| Negatives | Enhancement for receiving team |
| GitLab nightly | Follow-up story |

# 6. Approvals

Names are blank until leadership assigns ACM / sign-off contacts.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Automation Lead |  |  |  |
| Program / ACM |  |  |  |
| Engineering |  |  |  |
| Support / Operations |  |  |  |