QA Automation — AM Squad

Biweekly Status Briefing · August 14, 2026

Audience: Rajib (Chapter Lead) · Henry (Director) · Persistent Delivery Managers

| Prepared by | Swapnil Patil / QA Automation AM Squad |
| --- | --- |
| Sprints covered | AMSQUAD Sprints 26.11, 26.12, and 26.13 (current) |
| Classification | Internal — Leadership |
| Companion deck | AM-Squad-Biweekly-Status-Rajib-Henry-Aug2026.pptx |

# Executive Summary

The AM Squad continues parallel delivery across Unite MSC API automation, V2/V3 UI regression, performance testing, and pipeline/standards work. This briefing covers Sprints 26.11, 26.12, and 26.13 (current) only — not Apr–Aug historical totals. Mobile 1 and Mobile 2 are 100% of in-scope business endpoints (26 + 25); enrollment is ~30% with first API slices in Sprint 26.13. The team expects to close the MSC program by end of Sprint 26.13 and will have 1–2 resources available for new priorities — but we need a two-quarter roadmap and sign-off owners to plan effectively.

| Metric | Value | Notes |
| --- | --- | --- |
| Sprint scope | 26.11 – 26.13 | 26.11 · 26.12 · 26.13 |
| GitLab merges | 28 | Jul 8 – Aug 10 · 3 automation repos |
| Sprint 26.13 board items | 152 | Board items in Sprint 26.13 |
| Regression bugs | 5 | Regression bugs since Sprint 26.11 |
| MSC in-scope APIs | 51/51 | M1 26 + M2 25 · 100% automated |
| MSC Mobile 2 | 25/25 | Complete — ready for leadership sign-off |
| MSC Mobile 1 | 26/26 | Complete — all in-scope endpoints coded and suite-routed |
| MSC Enrollment | ~30% | In progress — framework designed; first API vertical slices in Sprint 26.13 (QA-1595–1603) |
| Delivery vs ETA | ~70% of original ETA | Consistent ahead-of-plan delivery |

# 1. Unite MSC API Automation

Program KB: programs/unite-msc/ · Repository: api-test-automation (GitLab). Delivered in approximately 50% of original ETA using AI-assisted migration and canonical TestNG framework.

## Coverage snapshot

| Module | Coverage | Status |
| --- | --- | --- |
| Mobile 2 | 25/25 endpoints (100%) | Complete — sign-off package ready (QA-1553, QA-1567) |
| Mobile 1 | 26/26 in-scope operations (100%) | Complete — all in-scope endpoints coded and suite-routed |
| Enrollment | ~30% | Framework + first API slices in Sprint 26.13 (QA-1595–1603) |

100% = all in-scope business endpoints automated. Destructive/functional endpoints run in smoke or integration suites — not duplicated in master regression.

## Pipeline & environments

IDP + non-IDP paths validated for Mobile 1 and Mobile 2 on Stage1

Unstable — hybrid model; pipeline design complete, QC4 proof pending stability

Mobile 2 GitLab nightly job in flight (QA-1405, QA-1544–1549)

Hybrid model per Jul 2025 leadership decision — Stage1 is primary until QC4 stabilizes.

Blocker: no non-IDP plants in QC4 lower environment — need product owner to name test plans.

## Sprint 26.13 MSC highlights (Jira)

QA-1595–1603 — Enrollment API automation vertical slices (health, plans, prospect, wizard steps)

QA-1405 / QA-1544–1549 — Mobile 2 GitLab nightly regression job and runbook

QA-1668–1671 — Mobile 1/2 coverage validation and sign-off prep

QA-1627–1631 — Enrollment prospect happy-path integration spike

# 2. V2 & V3 UI Automation

Sprints 26.11–26.13 — maintenance and stabilization, not greenfield expansion. Small test-case adds for regression stability — not reporting Apr–Aug inventory totals.

## Sprint 26.11–26.13 highlights

Web registration stabilization, entity flows, flaky-test fixes (QA-1462, QA-1366)

V3 is the long-term source of truth on GitLab as direct plans migrate off V2

CSR maintenance modules; legacy enrollment cases under sunset review

Plans migrating legacy → universal platform — need decision on which Jenkins suites to retire

## V2 → V3 migration — discussion needed

Which plan types stay on V2 Jenkins vs move to V3 GitLab? When do we retire duplicate enrollment coverage?

## Regression bugs (Sprints 26.11–26.13)

| Key | Summary | Area | Sprint |
| --- | --- | --- | --- |
| QA-1694 | V3 IDP Login regression failure | V3 | 26.13 |
| QA-1691 | V3 Universal Enrollment IDP Login failure | V3 | 26.13 |
| QA-1693 | Perf IDP login resources JMX fix | Perf | 26.13 |
| QA-1520 | V3 Member Personal Information validation | V3 | 26.12 |
| QA-1519 | V3 Member Personal Information validation | V3 | 26.12 |

# 3. Performance Testing

Deliverables in Sprints 26.11–26.13 only. IDP login, legacy login, MSC login baselines in weekday regression; MSC endurance suite (QA-1229)

## Deliverables (Sprints 26.11–26.13)

| Request | Sprint | Status | Jira |
| --- | --- | --- | --- |
| Barcode SYN-443 (Synergy return-mail API) | 26.12 | Delivered — baselines at 30/45/60 SPM; sign-off comms in flight | QA-1550, QA-1463 |
| Jahia / IDP server patch — post-login banner perf | 26.12–26.13 | Delivered — pre/post patch BlazeMeter comparison on Stage1 | QA-1593, QA-1647, QA-1690 |
| IDP login regression JMX resource fix | 26.13 | Delivered — IDP_login_resources.jmx corrected for nightly suite | QA-1693 |

## Performance governance ask

Two emergency requests in two sprints forced the team to drop planned sprint work. We delivered scripts and baseline results in approximately one week each, but the full standard — KB documentation, Git check-in, test data management, and expanded regression coverage — was not possible under last-minute intake.

Engage QA Automation when performance requirements are designed — not at deploy approval

Mandate performance validation for IDP login, enrollment, contributions, and withdrawals before release

Route cross-team perf requests through standard intake with lead time

# 4. Capacity & Upcoming Work

MSC program target: End of Sprint 26.13 — MSC program sign-off + 1-resource maintenance mode. Expected: 1–2 resources free after Sprint 26.13 MSC sign-off.

## Planned reallocation

Dinesh → Enrollment completion

Sunil → MSC manual test case package + qTest

Wence/Venkatesh → V2→V3 migration track

## V2 → V3 migration

Retire V2 enrollment from Jenkins; migrate CSR enrollment flows to V3 on GitLab

Direct plans migrated to V3; reduce Jenkins footprint as legacy becomes obsolete

Lead: Wence / Venkatesh (when MSC capacity frees)

## Incoming: ACS-5678 Atlas (AHA)

Feature: ACS-5678 — Atlas Traffic Distribution & Load Balancer Rebalancing (QA Automation)

Owner: Brian Danilczyk · Priority: #2 on Michael's list

Estimate: 2–3 sprints · Dependency: Redis session-management initiative

Target: Q4 2026 — pre peak-season

Scope: load/perf/regression validation of traffic distribution after Redis session externalization

# 5. Leadership Asks & Decisions

## Roadmap & capacity

Publish a 2-quarter automation roadmap — we will provide ETAs once priorities are confirmed

Confirm post-MSC priorities: ACS-5678 Atlas vs V2 sunset vs V3 expansion vs other AHA items from Brian

Team consistently delivers within ~70% of stated ETA — need confirmed priorities to plan Q4 epics

## Unite MSC / API automation

Name sign-off owners for Mobile 1, Mobile 2, pipeline, and perf baselines

Accept M1 (26/26) and M2 (25/25) as 100% of in-scope business endpoints — suite-tier routing is intentional

Identify non-IDP plan contacts for lower environments (QC4 has no non-IDP plants today)

## V2 regression (Jenkins)

As plans migrate legacy → universal platform, which V2 Jenkins suites should we retire?

CSR enrollment sunset timing — align retirement with plan migration schedule

Should obsolete legacy-only test cases be removed now or maintained until full migration?

## V3 universal platform (GitLab)

Confirm V3 as source of truth for migrated plans — what expansion areas are priority after MSC?

IDP login regression ownership — recent failures QA-1694, QA-1691 need product/env alignment

## Performance & stress testing

Route performance requests through SDLC intake — not last-minute before deploy

Mandate performance validation for IDP login, enrollment, contributions, withdrawals before release

Name sign-off owners for IDP/MSC perf baselines and emergency exception process

## Pipeline & environments

Approve GitLab nightly MSC regression job (QA-1405, QA-1544–1549)

QC4 hybrid model — need env stability and non-IDP test-plan owners before proof sign-off

Confirm Stage1-as-primary until QC4 stabilizes (Jul 2025 hybrid decision)

## Sign-off owners needed (names TBD from leadership)

| Area | What we need | Suggested role |
| --- | --- | --- |
| Mobile 2 API | Green signal for 25/25 endpoint coverage | MSC API SME / product owner |
| Mobile 1 API | Accept 26/26 in-scope endpoints (suite-tier routing) | MSC API SME |
| MSC Pipeline | Approve GitLab nightly + ENVP integration | DevOps + program lead |
| Performance baselines | Accept IDP/MSC perf thresholds | Platform / perf SME |
| Non-IDP test plans | Name plans for QC4 lower env | Product / plan configuration owner |

# Appendix — References

programs/unite-msc/leadership/2026-08-07-kevin-status-update.md

programs/unite-msc/leadership/2026-07-17-leadership-update/

programs/unite-msc/leadership/2026-07-23-scope-alignment/

programs/leadership-updates/2026-08-am-squad-leadership-update/

programs/Performance Testing/barcode-syn-443/

Jira: QA project · AMSQUAD sprints

Generated August 13, 2026.