MOBILE 2 API AUTOMATION

Formal Sign-Off & Handover Package

STATUS: COMPLETE

Sign-off date: August 13, 2026
Prepared by: QA Automation (AMSQUAD)
Classification: Internal — Handover to Engineering & Support

# Document Control

| Document title | Mobile 2 API Automation — Sign-Off & Handover |
| --- | --- |
| Version | 2.0 — Final |
| Sign-off date | August 13, 2026 |
| Evidence baseline | main @ August 2026 |
| Automation repo | ascensus-gs/products/depot/qa-automation/api-test-automation |
| Knowledge base | qa-automation-kb/programs/unite-msc/api-test-automation |
| Endpoints automated | 24 |
| Sign-off determination | COMPLETE |

# 1. Executive Summary

Mobile 2 API automation is COMPLETE: 24 of 25 documented business endpoints (96.0%). One harness endpoint excluded by design.

Migration from unite-mobile2 Cucumber WAR to lean TestNG suites. Master regression runs OKD (okdirect) and NYD (newyork) brandings. Dashboard intentionally simplified from 8-test regression to lean baseline. 26 TestNG methods across 19+ RequestTest classes.

| Documented business endpoints | 25 |
| --- | --- |
| Automated (in-scope) | 24 |
| Coverage percentage | 96.0% |
| Master regression tests | ~40 (OKD + NYD legs) |
| Validation layers | L1–L4 lean |
| Sign-off determination | COMPLETE |

# 2. Migration Summary

Legacy: unite-mobile2 Cucumber + Postman unite-mobile2 collection

Canonical: api-test-automation/mobile/mobile2/

Prerequisite: mvn -f mobile/mobile1/pom.xml install -DskipTests before mobile2 runs

Master suite: mobile-ms-master-regression — all stable endpoints OKD + NYD

Destructive: Banks PUT/DELETE and Contribution DELETE excluded from master by design

Excluded: GET mobilemembers/{planId}/{username} — acceptance harness only

# 3. Code Coverage & Test Metrics

Note: JaCoCo line coverage applies to framework Java sources, not API endpoint coverage. Endpoint coverage is measured as automated business endpoints / in-scope denominator.

| Metric | Value | Notes |
| --- | --- | --- |
| Business endpoints (denominator) | 25 | Dinesh Mobile2.xlsx / program scope |
| Automated in-scope | 24 | Excludes M2-20 harness |
| QC4 module profiles pass | 20/22 | Contribution profiles had 5 failures Jul 2026 — see evidence logs |
| Master regression | 40 tests expected | okdirect + newyork branding legs |
| L5 SQL validation | Deferred | api-validation/mappings YAML exists for future |

# 4. Endpoint Register (Full Mapping)

| ID | Method | Path | Area | Test Class | Migration | Master | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| M2-01 | GET | /mobile2api/v1/mobileactivity/{ext} | Activity | MobileActivityRequestTest | migrated-simplified | Y | Master regression |
| M2-02 | GET | /mobile2api/v1/mobiletransactionhistory/{ext} | Transactions | MobileTransactionHistoryRequestTest | migrated-simplified | Y |  |
| M2-03 | GET | /mobile2api/v1/investments/{ext} | Investment | MobileInvestmentRequestTest | migrated-simplified | Y |  |
| M2-04 | GET | /mobile2api/v1/mobilebanks | Banks | MobileBanksRequestTest | migrated | Y | OKD only |
| M2-05 | GET | /mobile2api/v1/mobilebanks/{id} | Banks | MobileBanksRequestTest | migrated | Y |  |
| M2-06 | POST | /mobile2api/v1/mobilebanks | Banks | MobileBanksRequestTest | migrated | Y |  |
| M2-07 | PUT | /mobile2api/v1/mobilebanks | Banks | MobileBanksRequestTest | migrated | N | Excluded from master |
| M2-08 | DELETE | /mobile2api/v1/mobilebanks | Banks | MobileBanksRequestTest | migrated | N | Excluded from master |
| M2-09 | GET | /mobile2api/v1/content | Content | MobileContentRequestTest | migrated-simplified | Y |  |
| M2-10 | GET | /mobile2api/v1/plans | Plans | MobilePlansRequestTest | migrated | Y |  |
| M2-11 | GET | /mobile2api/v1/plans/{id} | Plans | MobilePlansRequestTest | migrated | Y |  |
| M2-12 | GET | /mobile2api/v1/mobilecontribution | Contribution | MobileContributionRequestTest | migrated | Y |  |
| M2-13 | GET | /mobile2api/v1/mobilecontributioncheck | Contribution | MobileContributionCheckRequestTest | migrated | Y |  |
| M2-14 | GET | /mobile2api/v1/mobilecontribution/{ext}/{id} | Contribution | MobileContributionDetailRequestTest | migrated | Y | Stage1 fixture caveat |
| M2-15 | POST | /mobile2api/v1/mobilecontribution | Contribution | MobileContributionPostRequestTest | migrated | Y |  |
| M2-16 | PUT | /mobile2api/v1/mobilecontribution/{ext}/{id} | Contribution | MobileContributionPutRequestTest | migrated | Y |  |
| M2-17 | DELETE | /mobile2api/v1/mobilecontribution/{ext}/{id} | Contribution | MobileContributionDeleteRequestTest | migrated | N | OKD module only; not master |
| M2-18 | GET | /mobile2api/v1/mobiledashboard | Dashboard | MobileDashboardRequestTest | migrated-simplified | Y | Reference case study |
| M2-19 | GET | /mobile2api/v1/mobileytdsummary/{ext} | Dashboard | MobileYtdSummaryRequestTest | migrated | N | Master + smoke |
| M2-20 | GET | /mobile2api/v1/mobilemembers/{planId}/{username} | Harness | MobileMembersRequestTest | excluded | N | Out of business numerator |
| M2-21 | GET | /mobile2api/v1/mobilebalancetrend/{ext} | Balance | MobileBalanceTrendRequestTest | migrated-simplified | Y |  |
| M2-22 | GET | /mobile2api/v1/mobileperformance/{ext} | Performance | MobilePerformanceRequestTest | migrated-simplified | Y |  |
| M2-23 | GET | /mobile2api/v1/mobilestackup/{planId} | Stackup | MobileStackupRequestTest | migrated-simplified | N | Duplicate class in 2 packages |
| M2-24 | GET | /mobile2api/v1/mobileugift | UGift | MobileUgiftRequestTest | migrated | Y |  |
| M2-25 | PATCH | /mobile2api/v1/mobileugift/{ext} | UGift | MobileUgiftRequestTest | migrated | Y |  |

# 5. How to Run & Troubleshoot

mvn -f mobile/mobile1/pom.xml install -DskipTests  # always first

mvn -f mobile/mobile2/pom.xml test "-Pmobile-ms-master-regression,acceptance-qc4" "-Dmobile.ms.report.environment=QC4"

Stage1: add acceptance-stage1 + <COMPUTERNAME>.properties host file

Batch QC4: programs/unite-msc/api-test-automation/scripts/run-qc4-all-suites.ps1

Nexus/GitHub: docs/04-pipelines/02-github-actions-nexus-pipeline.md

# 6. Known Limitations

Contribution module: 5 failing legs in Jul 2026 QC4 batch — investigate fixture/data

Stage1 contribution detail/PUT may 401 without fixture refresh

Banks module: okdirect only — not run under NMD/NYD in master

Dashboard lean test defers 6 of 8 legacy assertion groups — documented in dashboard coverage matrix

# 7. Sign-Off Approval

Mobile 2 API Automation API automation is COMPLETE for the defined scope effective August 13, 2026.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Automation Lead |  |  |  |
| Program Lead / SME |  |  |  |
| Engineering Lead |  |  |  |
| Support / Operations |  |  |  |