QA Automation — AM Squad Leadership Update

April – August 2026

QA Automation — AM Squad

# Table of Contents

Right-click Table of Contents → Update Field in Word to refresh page numbers.

# 1. Executive Summary

The QA Automation AM Squad operates across six parallel channels — V2 Legacy UI, V3 Universal Platform, API/Unite MSC, performance testing, pipeline/CI integration, and department-wide standards. Delivery metrics alone understate impact: framework architecture, AI-accelerated migration, cross-team emergency support, and release-cycle transformation represent the majority of business value.

| Metric | Value | Notes |
| --- | --- | --- |
| GitLab merges to main | 116 | GitLab MR export Apr–Aug 2026 |
| Jira story points delivered | 545.0 | Sprints 26.04–26.12 |
| Jira work items closed | 245 | Stories, tasks, spikes |
| Automation bugs found | 20 | Logged via automation triage |
| V2 nightly test methods | 592 | Stage1 Jenkins nightly |
| V3 nightly test methods | 442 | GitLab nightly Aug 4 snapshot |
| Performance test cases | 323 | Transaction labels × plan permutations |
| MSC Mobile 2 endpoints | 25/25 | 100% business scope |
| MSC Mobile 1 core endpoints | ~25/29 | Excludes optional health/docs |
| Release automation | ~80% | Was 17 FTE → 2 FTE equivalent |
| Perf regression scenarios | 323 | Transaction labels × plans |

# 2. Delivery Velocity

GitLab merge activity peaked in June–July 2026 during the Unite MSC API sprint.

## GitLab merges by repository

## Monthly automation test cases added

# 3. Jira Sprint Delivery

Across AMSQUAD Sprints 26.04 through 26.12, the squad closed 245 work items totaling 545 story points. 20 automation-discovered defects were logged for triage.

## Story points by sprint

## Automation bugs by sprint

| Sprint | Work Items | Stories | Spikes | Bugs | Story Points |
| --- | --- | --- | --- | --- | --- |
| 26.04 | 21 | 18 | 1 | 2 | 72 |
| 26.05 | 30 | 22 | 3 | 4 | 57 |
| 26.06 | 29 | 26 | 1 | 1 | 64 |
| 26.07 | 24 | 17 | 5 | 1 | 42 |
| 26.08 | 29 | 19 | 2 | 7 | 46 |
| 26.09 | 28 | 26 | 1 | 0 | 74 |
| 26.10 | 29 | 22 | 1 | 5 | 58 |
| 26.11 | 25 | 24 | 0 | 0 | 62 |
| 26.12 | 30 | 27 | 1 | 0 | 70 |

# 4. V2 Legacy UI Automation

V2 runs on Jenkins Stage1 nightly (Mon–Fri). The Aug 4 snapshot shows 592 test methods across 12 modules. CSR maintenance modules (fee entry, contributions, authorize agent) were added Apr–Jul. CSR Actions suite adds 33 additional scenarios in the next nightly expansion.

## V2 module snapshot

# 5. V3 Universal Platform

V3 GitLab nightly regression runs 442 test methods across 6 modules (Aug 4 snapshot). Universal Enrollment (303), IDP Login (56), Contributions (36), Withdrawals (20), and more.

## V3 module snapshot

# 6. API / Unite MSC

Mobile 2 API automation is complete at 25/25 endpoints. Mobile 1 is at ~25/29 core endpoints. The project was rescued using AI-assisted migration delivering ~50% schedule compression versus the original ETA.

## MSC endpoint coverage

## API module snapshot

# 7. Performance Testing

Performance automation inventory: 323 test cases (business transaction labels × plan permutations). Covers IDP login, auth delay, forgot username/password, legacy login, MSC endurance, barcode, and pipeline API profiles.

## Performance test case inventory

# 8. Value Beyond Tracked Metrics

Framework architecture and canonical repo structure (API, perf, UI)

AI-accelerated documentation, Postman collections, and TestNG boilerplate

qTest master suite design and department-wide enforcement

Automation bug lifecycle standard (triage → JIRA → leadership notification)

Pipeline/DevOps co-design (hub workflow, module switches, GHA/Nexus)

Cross-team emergency support (Empower, barcode, JEA proxy validation)

Release support and regression triage (V2 + V3 + perf daily)

Technical debt cleanup and standards documentation

## Investment allocation

## Release automation impact

# 9. Roadmap & Leadership Asks

Q3–Q4 priorities:

Mobile 2 GitLab nightly scheduling (QA-1405)

Mobile 1 master suite completion

MSC enrollment API automation

CSR Actions Jenkins nightly expansion

Automated monthly leadership dashboard

Leadership asks: (1) involve AM Squad at SDLC start for roadmap visibility, not end-of-sprint emergency; (2) administrative capacity to free technical lead for architecture and AI tooling.

# 10. References & Evidence Sources

Jira — QA Automation project: https://ascensuscollegesavings.atlassian.net/jira/software/projects/QA

GitLab — api-test-automation: https://gitlab.com/ascensus-gs/products/depot/qa-automation/api-test-automation

GitLab — unite-test-automation (V2): https://gitlab.com/ascensus-gs/products/depot/qa-automation/automation

GitLab — prime-test-automation (V3): https://gitlab.com/ascensus-gs/products/depot/qa-automation/prime-test-automation

qTest — Automation Unite: https://ascensus.qtestnet.com

Jenkins — QA performance & nightly regression: jenkinsqant1 (internal QA Jenkins)

Document generated August 06, 2026. Metrics sourced from GitLab MR export, Jira AMSQUAD sprint export, qTest execution export, and Jenkins nightly regression snapshots.