## Slide 1
QA Automation — AM Squad
Leadership Update · April – August 2026

## Slide 2
Executive headline
116 merged changes to main across 3 automation repositories
545 Jira story points · 245 work items · 20 bugs found
~80% of monthly release validations automated (17 FTE → 2 FTE)
Unite MSC rescued — Mobile 2 at 25/25 endpoints, ~50% ETA savings
Six parallel tracks: V2 · V3 · API/MSC · Perf · Pipeline · Standards

## Slide 3
Scorecard
V2 Legacy UI: 592 nightly test methods (Stage1)
V3 Universal Platform: 442 nightly test methods
API / Unite MSC: M2 25/25 · M1 ~25/29
Performance: 323 test cases in inventory
Pipeline: enrollment + metadata in hub; MSC GHA vertical slice

## Slide 4
GitLab merges by repository

## Slide 5
Monthly automation test cases added

## Slide 6
Beyond the metrics — additional value delivered
Framework architecture & canonical repo design
AI-accelerated docs, Postman, TestNG boilerplate
qTest master suite & automation bug lifecycle standard
Pipeline/DevOps co-design & module switches
Cross-team emergency support & release triage
Technical debt cleanup & department standards
These investments are not fully captured in merge or test-count metrics.

## Slide 7
Jira sprint delivery — story points

## Slide 8
Automation defects discovered

## Slide 9
V2 Legacy UI Automation

## Slide 10
V2 — Overview
Jenkins Stage1 nightly: Mon–Fri regression
592 test methods across 12 modules (Aug 4 snapshot)
CSR modules added: fee entry, contributions, authorize agent, security questions
+33 CSR Actions scenarios ready for next nightly expansion

## Slide 11
V2 — Module pass/fail snapshot

## Slide 12
V2 — Business value
Core member journeys covered nightly before release
CSR maintenance gaps closed — high-risk flows now automated
Enrollments/login triage active — separates env vs product defects

## Slide 13
V3 Universal Platform

## Slide 14
V3 — Overview
442 test methods in GitLab nightly (Aug 4 snapshot)
Modules: Universal Enrollment (303), IDP Login (56), Contributions (36), Withdrawals (20)
Entity platform suites expanding on separate track
GitLab CI scheduled regression operational

## Slide 15
V3 — Module pass/fail snapshot

## Slide 16
V3 — Delivery highlights
Entity registration/login suites expanded
IDP open-account (MIB) and member withdrawal regression
Flaky-test stabilization and web registration flows
Stage 5 smoke suites for UE + IDP

## Slide 17
V3 — Next steps
Entity platform nightly expansion
Additional universal API modules in GitLab schedule

## Slide 18
API / Unite MSC

## Slide 19
MSC — Problem & solution
Legacy Cucumber tied to monolith, no Postman baseline, past ETA
Canonical TestNG framework in api-test-automation/mobile/
AI agents for docs, Postman, data utils, migration stubs
Delivered in ~50% of original ETA

## Slide 20
MSC — Endpoint coverage

## Slide 21
API — Module coverage snapshot

## Slide 22
MSC — Status
M2: 25/25 endpoints (100%) — sign-off ready
M1: ~25/29 core (~86%) — master suite in progress
Branding: OKD (non-IDP) · NYD/NMD (IDP)
P0: GitLab nightly scheduling (QA-1405)

## Slide 23
Performance Testing

## Slide 24
Performance — Regression suite
323 performance test cases in inventory
IDP login: 15 transaction labels × 7 plans
Auth delay, forgot username/password, legacy login
MSC non-IDP + IDP login endurance profiles

## Slide 25
Performance — Test case inventory

## Slide 26
Performance — Emergency delivery
Barcode SYN-443: full perf cycle in ~1 week
JEA/Jahia proxy patch validation scripts
Department perf DoD and BlazeMeter reporting standard

## Slide 27
Performance — Value
Repeatable baselines — no manual re-run each release
Evidence for platform team pre/post patch comparison

## Slide 28
Investment allocation

## Slide 29
Release automation impact

## Slide 30
AI acceleration
MSC migration agents — Postman, docs, TestNG boilerplate
Automation bug lifecycle — Cursor skill + standardized reporting
Chart & metrics generators — reproducible leadership packs
Coverage intelligence foundation for monthly dashboard

## Slide 31
Roadmap Q3–Q4 2026
P0: MSC GitLab nightly · M1 master suite
P1: MSC enrollment API · CSR Actions nightly expansion
P2: Entity V3 nightly · automated monthly dashboard
Engage squad at SDLC start → proven ETA track record

## Slide 32
Leadership asks
Roadmap visibility — AM Squad at SDLC start, not sign-off deadline
Administrative capacity — free lead for architecture & AI tooling
Recommended: 30-minute live walkthrough (framework + pipeline + qTest)

## Slide 33
References
Jira — QA Automation project: https://ascensuscollegesavings.atlassian.net/jira/software/projects/QA
GitLab — api-test-automation: https://gitlab.com/ascensus-gs/products/depot/qa-automation/api-test-automation
GitLab — unite-test-automation (V2): https://gitlab.com/ascensus-gs/products/depot/qa-automation/automation
GitLab — prime-test-automation (V3): https://gitlab.com/ascensus-gs/products/depot/qa-automation/prime-test-automation
qTest — Automation Unite: https://ascensus.qtestnet.com
Jenkins — QA performance & nightly regression: jenkinsqant1 (internal QA Jenkins)

## Slide 34
QA Automation AM Squad
Delivering across six automation channels