UNITE MSC

Automation Scope Alignment

July 23, 2026
Audience: Leadership
Prepared by: QA Automation (AMSQUAD)
Follow-up to Jul 17 bi-weekly leadership sync

# Table of Contents

1. Meeting Purpose

2. Program Status

3. API Validation — Scope Clarification

4. SQL Validation — Discussion Topic

5. Hybrid Environment Strategy

6. Mobile 2 — Delivery Summary

7. Mobile 1 — Delivered So Far

8. Performance Testing — Stage 1 Approach

9. Decisions & Next Steps

Appendix A — SQL Scope Options (discussion reference)

Appendix B — Jul 17 Open Questions

# 1. Meeting Purpose

Align leadership on Unite MSC automation scope — especially SQL validation depth, environment strategy (QC4 vs Stage 1), and what constitutes 'complete' for Mobile 2 and Mobile 1.

The Jul 17 bi-weekly raised that SQL API–DB validation could significantly expand scope. This document separates what is delivered today (L1–L4) from optional enhancement work (L5), and documents the hybrid environment approach while QC4 remains unstable.

## Decisions needed

Confirm L1–L4 as the Mobile 2 sign-off bar (no L5 required for 'complete')

If L5 is desired — choose pilot (dashboard) vs full program vs defer

Confirm hybrid Stage 1 strategy for functional + performance evidence

Identify SMEs for sign-off and production-like performance criteria

Confirm strategic direction and reusability expectations for MSC API automation

# 2. Program Status — Updated Jul 23

Mobile 2 is COMPLETE at 24/25 (96.0%) business endpoints. Mobile 1 is IN PROGRESS at 6/27 (22.2%).

| Mobile 2 | Mobile 1 | Sign-off bar | Primary environment |
| --- | --- | --- | --- |
| 24/25 (96.0%) | 6/27 (22.2%) | L1–L4 | Stage 1 |

| Track | Implemented | Scope | Status |
| --- | --- | --- | --- |
| Mobile 2 API | 24/25 | 96.0% | COMPLETE — sign-off path |
| Mobile 1 API | 6/27 | 22.2% | IN PROGRESS — tests on main |
| Performance (MSC) | 1 flow live | Stage 1 | Expanding — Stage 1 only |
| Pipeline (GHA) | Dashboard slice | — | Module suites in progress |

Counting rule: Endpoint is 'implemented' when canonical test class exists on main — even if not yet wired to master regression suite (weekly hygiene adds suite links).

# 3. API Validation — Scope Clarification

| Layer | What it validates | Mobile 2 status | Sign-off? |
| --- | --- | --- | --- |
| L1 HTTP / Auth | Status codes, session/token, transport errors | Delivered | Yes |
| L2 Response contract | Content-type, JSON parse, error payloads | Delivered | Yes |
| L3 Schema / structure | JSON schema, required fields, types | Delivered | Yes |
| L4 Business assertions | Field values, business rules, branding | Delivered | Yes |
| L5 SQL API–DB | JDBC compare to API JSON via field maps | Not delivered | Decision needed |

## Why L5 SQL is complex for Unite MSC

Mobile APIs are BFF-layer — data is assembled from multiple SQL sources, not 1:1 endpoint-to-query

Application team also confirmed indirect mapping is difficult

Computed fields (totalBalance, displayInStackup, regType display names) require BFF logic replication

Some fields are on-prem only or external (CMS content) — no SQL compare possible

L5 is valuable as a pilot/enhancement — but it is a separate multi-sprint program, not a sign-off blocker

# 4. SQL Validation — Discussion Topic

Scope options chart is retained as Appendix A for verbal discussion — it is not included in the presentation deck.

Current delivery: HTTP + schema + business assertions (L1–L4)

L5 SQL API–DB compare = JDBC queries mapped to API JSON fields

Unite MSC BFF layer makes 1:1 SQL mapping very difficult

Development team also struggles with indirect SQL-to-endpoint mapping

Recommendation: L5 as optional pilot — NOT a Mobile 2 blocker

Leadership to decide: defer L5, pilot on dashboard only, or approve full L5 program

# 5. Hybrid Environment Strategy

QC4 is currently unstable due to team dependencies (OKD disabled during Stage 1 migration). We use Stage 1 as the primary execution environment for design, test, sign-off, and performance.

| Environment | Functional tests | Performance | Notes |
| --- | --- | --- | --- |
| QC4 | When stable | Not primary | Some OKD failures env-specific; NMD paths work |
| Stage 1 | Primary | Primary | Verified Jul 22 — tests pass when auth healthy |
| Stage 5 / 2 | Future | TBD | Framework supports via Maven profiles |
| Production-like load | N/A | Stage 1 | 25-user baseline; SME criteria pending |

# 6. Mobile 2 — Delivery Summary

All 24 business endpoints have canonical TestNG tests on main. 1 harness endpoint excluded by design.

Framework: Canonical TestNG — shared auth, HTML reports, OKD/NMD branding, module + master suites

Dashboard: mobiledashboard + mobileytdsummary — complete

Banks: List, GET-by-id, POST on master; PUT/DELETE smoke-only (destructive)

Contribution: 6 endpoints; DELETE module-only; detail/PUT Stage 1 fixture known

Content / Plans / Activity / Investment / Balance / UGift: Complete on master regression

Excluded: GET mobilemembers/{planId}/{username} — acceptance harness (smoke only)

Evidence: Stage 1 execution verified Jul 22; QC4 re-run when env stable

# 7. Mobile 1 — Delivered So Far

| Endpoint | Test class | Status |
| --- | --- | --- |
| POST mobilemembersession | Mobile1AuthenticationTest | Complete — auth foundation |
| GET mobileowner | MobileOwnerRequestTest | Implemented on main |
| GET mobileOwnerMenu | MobileOwnerMenuRequestTest | Implemented on main |
| GET mobileprofilemenu | MobileProfileMenuRequestTest | Implemented on main |
| GET mobilebeneficiaryByExt/{ext} | MobileBeneficiaryByExtRequestTest | Implemented on main |
| GET mobilebankinfobyroutingnum/{routingNum} | MobileBankInfoByRoutingNumRequestTest | Implemented on main |

Remaining: 21 endpoints in active migration.

# 8. Performance Testing — Stage 1 Approach

Stage 1 only — stable, production-like load possible

Regulations + DoD established from scratch; nightly Jenkins regression live (weekdays)

Baseline: 25 users; BlazeMeter reports

SME input needed for production-like success criteria

Expansion path: Dashboard → Contribution → Banks → Activity flows

# 9. Decisions & Next Steps

| # | Decision / Action | Owner |
| --- | --- | --- |
| 1 | Confirm L1–L4 as Mobile 2 sign-off bar (no L5 required) | Leadership |
| 2 | If L5 desired — approve pilot scope (dashboard only) or defer | Leadership |
| 3 | Approve hybrid Stage 1 strategy while QC4 unstable | Leadership |
| 4 | Identify SMEs for Mobile 2 sign-off + perf criteria | Program SMEs |
| 5 | Confirm MSC automation strategic direction & reusability | Leadership |

# Appendix A — SQL Scope Options (Discussion Reference)

This chart supports verbal discussion only. It is not included in the presentation deck.

| Option | Scope | Relative effort |
| --- | --- | --- |
| A (recommended) | L1–L4 only — current Mobile 2 delivery | ~4 weeks |
| B | L5 pilot — dashboard endpoint only | ~8 weeks |
| C | Full L5 — all endpoints | ~22 weeks |

# Appendix B — Jul 17 Open Questions Carried Forward

Value and reusability of United MSC API automation

SQL validation depth and approach

SME input for performance metrics and success criteria

SME identification for sign-off

Framework focus and strategic direction