# Government Savings

Automation Coverage & CI Integration Assessment

Assessment Date: July 20, 2026
Rebuild validated: July 21, 2026

# Executive Summary

Government Savings has meaningful automation across V3 UI (GitLab scheduled regression), legacy V2 (large Jenkins/Ant corpus), MSC Mobile APIs, metadataweb API nightly, and performance assets. A single GS-wide coverage percentage is not defensible without governed denominators. Verified platform metrics are reported separately from pending sign-off metrics.

# Verified Metrics (leadership-safe)

| Area | Metric | Result | As of | Evidence |
| --- | --- | --- | --- | --- |
| Business automation | V3 scoped TestNG nightly share | 379/436 | 2026-07-01 | universal-platform-coverage/01-analysis/10-reconciliation-le |
| Business automation | V2 UP-scoped qTest share | 268/744 | 2026-06-29 | universal-platform-coverage/01-analysis/10-reconciliation-le |
| Business automation | Mobile 2 verified endpoint automation | 22/25 | 2026-07-14 | api-test-automation/mobile/project-documents/local-mobile-ap |
| Business automation | Mobile 1 verified endpoint automation | 1/27 | 2026-07-09 | api-test-automation/.../03-document-postman-coverage-matrix. |
| Gate coverage | V3 UI scheduled job hard-fail | 1/1 | 2026-07-20 | prime-test-automation/.gitlab-ci.yml |

# Pending Verification (do not quote as final)

| Area | Metric | Projected | As of | Dependency |
| --- | --- | --- | --- | --- |
| Business automation | Mobile 2 code-implemented (pending sign-off) | 24/25 | 2026-07-20 | YTD + GET mobilebanks/{id} in code; QC4/Stage1 rerun + matrix refresh required |
| Business automation | Mobile 1 implemented pending evidence | 6/27 | 2026-07-20 | Five endpoints implemented; not sign-off ready |

# CI/CD Integration

GitLab: V3 scheduled_regression_job and metadataweb Stage1 — scheduled jobs exit non-zero on failure (not verified as MR merge gates). GitHub Actions: Mobile 2 Dashboard vertical slice externally validated; workflow repository not in audit clone. Jenkins: IDP performance scheduled; V2 UI recurring job not verified. Mobile 2 GitLab nightly not created (QA-1405).

# Leadership Narrative

The team has meaningful automation across Government Savings. The current limitation is not the ability to build automation; it is establishing a consistent, traceable coverage model across Jira, qTest, repositories, and CI execution.