Universal Platform Test Automation

Coverage Assessment

Prepared by: QA Automation

Date: 2026-06-29

Document status: Pending SME factual review

# 1. Executive Summary

This assessment inventories automated test assets scoped to five Aha workstreams: Universal Enrollment, IDP/Authentication, ABLE, Angular, and Withdrawal. It reports validated in-scope inventory separately from source regression populations.

The current Aha work items define high-level outcomes but do not contain an enumerated requirement baseline. This assessment therefore reports validated automation inventory and business-flow coverage rather than requirement-level coverage percentages.

## Validated in-scope highlights

V2 scoped UI: 268 executed test cases on V2 map directly to enrollment, IDP login, withdrawal, and LA ABLE.

V3 scoped UI: 379 nightly TestNG methods on V3 map to Universal Enrollment (303), IDP login (56), and member withdrawal (20).

API: 11 unique API operations across enrollment, IDP, and withdrawal modules.

Performance: 15 performance business journeys across enrollment, IDP, withdrawal, and ABLE entity.

Angular components: 22 lib-ui component test definitions (Angular library; separate from E2E flows).

## Remaining work

SME confirmation for adjacent suites (contributions, CSR, web registration, transfers).

ABLE-specific API automation (net-new).

Pipeline enablement for Entity Platform, lib-ui, and dedicated LA ABLE suite.

# 2. Scope and Counting Methodology

Source populations (not scoped totals): V2 qTest 744; V3 TestNG 436; API ~269 methods; Performance 36 JMX scripts.

Counting units are never mixed: qTest cases (V2), TestNG methods (V3), HTTP operations (API), business journeys (performance).

V2 and V3 are reported separately; framework overlap is not presented as unique combined coverage.

# 3. Leadership Dashboard

| Workstream | V2 in-scope UI | V3 in-scope UI | API in-scope | Performance in-scope | Business flows | Current position | Remaining need | Ownership | Confidence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Enrollment (ACS-I-2679) | 151 | 303 | 5 ops / 103 methods | 7 journeys | Standard, continue, multi-bene, Upromise, PAGSP | Scheduled V2 & V3 | V2 expansion mapping; consolidation | Galaxy + Automation | High |
| IDP (ACS-I-2680) | 27 | 56 | 4 ops / 6 methods | 6 journeys | Login, lockout, forgot user/pass | Scheduled V2 & V3 | Web registration scope | Innovators + Automation | High |
| ABLE — Unite (ACS-I-2681) | 17 | — | None identified | — | CSR-Able dedicated suite; 9 plans in V2 | V2 maintained; suite pending schedule | Schedule LA ABLE suite | Spurs + Automation | High |
| ABLE — Entity (ACS-I-2681) | — | 6 scenarios | None identified | 1 journey | Entity reg + dashboard login | Implemented V3 | Pipeline enablement | Spurs + DevOps | High |
| Angular (ACS-I-2682) | — | — | — | — | 22 lib-ui components | Implemented | Scope confirm; pipeline | UX + Automation | Medium |
| Withdrawal (ACS-I-2690) | 73 | 20 | 2 ops / 98 methods | 1 journey | Member/CSR distributions | Scheduled V2 & V3 | Transfers scope; API gate | Infinity + Automation | High |

# 4. Workstream Detail

## Enrollment

V3 Universal Enrollment (303 methods) is fully aligned to ACS-I-2679. V2 enrollments module contributes 151 validated cases; additional PRIME expansion requires SME allocation.

## IDP / Authentication

V3 IDP Login (56) and V2 web login (27) are in-scope. Web registration (46 V2, 6 V3) is adjacent pending confirmation against auth-server-only Aha scope.

## ABLE (two components)

Part A: V2 Unite ABLE/CSR — 17-case dedicated LA ABLE suite plus 9-plan parameterized coverage. Part B: V3 Entity Platform — 6 scenarios for MIB/NEB/VAB, not yet scheduled.

## Angular

22 lib-ui dynamic-forms component tests are implemented. V3 contributions (36) and CSR (15) are adjacent until ACS-I-2682 scope is confirmed for member UI flows.

## Withdrawal

V2 withdrawals (73) and V3 member withdrawal (20) are in-scope. V2 transfers (12) are adjacent.

# 5. Current Automation Strengths

Substantial scheduled V2 and V3 UI regression across core Universal Platform flows.

API automation implemented for enrollment, authentication, and withdrawal microservices.

Performance journey assets for enrollment and IDP load testing.

ABLE foundations on both V2 (Unite) and V3 (Entity) platforms.

Reusable Angular lib-ui component test suite.

# 6. Gaps and Ownership

| Gap | Recommended ownership |
| --- | --- |
| ABLE-specific API automation |  |
| Adjacent suite scope confirmation |  |
| V2 per-plan expansion mapping |  |
| Entity Platform pipeline enablement |  |
| lib-ui pipeline scheduling |  |
| Performance SLA governance |  |

# 7. Limitations and Next Steps

V2 qTest row-level IDs unavailable — module mapping is provisional.

Adjacent suites excluded from scoped leadership totals pending SME validation.

Enumerate Aha requirements to enable requirement-level coverage percentages.

Complete Nick SME validation checklist before leadership distribution.