UNITE MSC

Automation Program — Leadership Update

July 17, 2026
Audience: Rajiv/Rajib, Henry, Kevin
Prepared by: QA Automation (AMSQUAD)
Classification: Internal — Leadership

# Table of Contents

1. Executive Summary

2. Program Metrics at a Glance

3. Mobile 2 — Sign-Off Readiness

4. Mobile 1 — Active Sprint Focus

5. Pipeline & CI/CD Workflow

6. Performance Regression

7. V2/V3 UI Automation

8. Team Contributions & Kudos

9. Risks & Dependencies

10. Leadership Asks

11. Roadmap

Appendix — Sources & TBD Items

# 1. Executive Summary

The Unite MSC automation program has moved from fragmented legacy Cucumber into a reusable, scalable canonical framework across Mobile APIs, UI regression, performance testing, and pipeline readiness.

Mobile 2 API: Baseline functionally complete — ready for formal sign-off pending MR merge and refreshed QC4/Stage 1 evidence.

Mobile 1 API: Active sprint focus — authentication foundation complete on main.

IDP coverage: New capability in canonical framework (not in legacy baseline).

Performance: Foundation established — MSC non-IDP Jenkins job live.

Pipeline: GHA Dashboard slice complete; GitLab nightly not yet created.

# 2. Program Metrics at a Glance

Verified metrics are cited with source date; projected values require re-run (see Appendix).

| Track | Status | RAG |
| --- | --- | --- |
| Mobile 2 API | 88% endpoints verified — sign-off path | 88% endpoints verified — sign-off path |
| Mobile 1 API | Auth done — business migration in sprint | Auth done — business migration in sprint |
| Performance | Jenkins foundation — flows expanding | Jenkins foundation — flows expanding |
| Pipeline | GHA slice done — nightly pending | GHA slice done — nightly pending |
| V2/V3 UI | Nightly stable — daily triage continues | Nightly stable — daily triage continues |
| Enrollment API | Next major program — multi-sprint | Next major program — multi-sprint |

# 3. Mobile 2 — Sign-Off Readiness

READY FOR REVIEW — Conditional sign-off per sign-off package (2026-07-14).

## Verified Scorecard (2026-07-14, commit 7ccaf46)

| Metric | Value |
| --- | --- |
| Documented in-scope endpoints | 25 |
| Automated endpoints | 22 |
| Coverage percentage | 88.0% |
| Master regression runs (OKD + NMD) | 34 |
| Stage 1 master pass rate | 36 / 40 |
| Legacy migration | ~95% |
| Postman parity | ~96% |

Source: 17-mobile2-api-automation-signoff.md

## Functional Area Status

| Area | Status | Notes |
| --- | --- | --- |
| Activity, Transactions, Investment | Complete | Master wired |
| Banks | Near complete | GET-by-id added post sign-off — verify |
| Content & Plans | Complete | — |
| Contribution (6 endpoints) | Partial | Stage 1 fixture — env-specific 401 |
| Dashboard | Near complete | YTD added post sign-off — verify |
| Balance / Performance / Stackup | Complete | — |
| UGift | Complete | — |

## Sign-Off Path

Merge pending MRs to main

Re-run QC4 + Stage 1 master regression

Resolve Stage 1 contribution test-data fixture

Leadership formal approval

# 4. Mobile 1 — Active Sprint Focus

## Current State (documented scope)

| Metric | Value |
| --- | --- |
| Documented business endpoints | 27 |
| Automated | 1 (POST mobilemembersession) |
| Coverage | 3.7% |
| Auth foundation (OKD + NMD) | Complete |

## Sprint 26.11 Goals

This sprint: Mobile 1 non-IDP baseline (owner, profile, dashboard, beneficiary)

Next sprint: Mobile 1 IDP compatibility and hardening

Target: M1 + M2 complete for non-IDP and IDP by end of next sprint (data permitting)

# 5. Pipeline & CI/CD Workflow

| Component | Status | RAG |
| --- | --- | --- |
| GitHub Actions — Dashboard vertical slice | Complete (Chaitanya) | Complete (Chaitanya) |
| Nexus archive packaging | Working | Working |
| Mobile 2 module pipeline expansion | In progress | In progress |
| GitLab nightly Mobile 2 regression | Story needed — DevOps | Story needed — DevOps |
| Master integration / regression suite | Available | Available |

# 6. Performance Regression

## Performance Metrics

| Metric | Value |
| --- | --- |
| MSC scenarios in Jenkins | 1 (non-IDP login → Dashboard) |
| MSC scenarios in repo | ≥ 2 JMX files |
| Scheduled MSC nightly | No — ad hoc only |
| IDP UP suite (related) | Scheduled weekdays ~3 AM |
| QA-1229 (non-IDP Jenkins) | Done — 2026-07-02 |
| QA-1228 (IDP MSC login) | In progress |

Kudos — Priti Choudhary ramped quickly in a complex authentication/performance area and delivered the MSC non-IDP Jenkins foundation despite limited initial domain context.

Next targets: Contribution → Banks → Activity → Mobile 1 (after clean manual validations).

# 7. V2/V3 UI Automation

## UI Regression Status

| Metric | Value |
| --- | --- |
| Nightly regression | Stable (per program operations) |
| Morning validation effort | ~15–20 min when clean |
| V2 UP-scoped inventory | 268 scenarios (Jun 2026 assessment) |
| V3 UP-scoped inventory | 379 scenarios (Jun 2026 assessment) |
| Current nightly pass rate | TBD — requires qTest/Jenkins export |

# 8. Team Contributions & Kudos

| Team Member | Primary Focus | Key Delivery |
| --- | --- | --- |
| Swapnil Patil | Program, master suite, KB | Auth SQL, sign-off pack, pipeline guides |
| Dinesh Kumar | Dashboard, plans, YTD | Plans MR, Ugift, YTD summary |
| Venkatesh Mallela | Contribution, balance | Contribution CRUD, performance |
| Sunil Godiyal | Banks, investments, TH | Banks suite, GET-by-id |
| Priti Choudhary | Performance | MSC Jenkins job QA-1229 |

# 9. Risks & Dependencies

| Risk | Severity | Impact |
| --- | --- | --- |
| GitLab nightly not created | High | Manual regression burden on team |
| Test data gaps (Stage 1/5/2) | Medium | Env-flexible framework blocked by data |
| Enrollment encryption complexity | Medium | Multi-sprint schedule risk |
| Contribution Stage 1 fixture | Medium | Env-specific 401 on detail/PUT |
| Reporting cadence load | Medium | Needs BA/Scrum support |

# 10. Leadership Asks

1. Approve DevOps story: GitLab nightly Mobile 2 regression (QC4 first, Stage 1 parameterized)

2. Confirm Mobile 2 baseline can move to formal sign-off after refreshed evidence run

3. Confirm Mobile 1 as active sprint priority

4. Support pipeline scheduling and environment / test-data readiness

5. Structured backlog intake for new API and performance requests

6. 30–40% BA/Scrum/admin support for documentation, Jira hygiene, SME coordination, and weekly metrics

# 11. Roadmap

## Enrollment API — Next Horizon

Higher complexity than Mobile 1/2 — encryption/decryption

Requires test-data creation utility and MFA-disabled account handling

Expected duration: more than one sprint

Will support dynamic account creation for future regression

# Appendix — Sources & TBD Items

## Source References

api-test-automation/.../17-mobile2-api-automation-signoff.md

api-test-automation/.../16-mobile2-coverage-matrix.md

api-test-automation/.../03-document-postman-coverage-matrix.md

qa-automation-kb/.../unite-msc-performance-testing-tracker.md

api-test-automation/.../17-MOBILE2-NEXUS-GITHUB-ACTIONS-PIPELINE.md

qa-automation-kb/leadership-updates/unite-msc/2026-07-17-leadership-update/

## TBD — Requires Verification Before Next Meeting

Fresh QC4 master regression run (run-qc4-all-suites.ps1)

Fresh Stage 1 master regression run (run-stage1-all-suites.ps1)

Updated endpoint count after YTD + Banks GET-by-id merge

GitLab open MR list and pipeline status

V2/V3 nightly pass rate from qTest/Jenkins

Document generated from verified program artifacts. Do not cite projected Mobile 2 coverage ≥96% until matrix refresh and regression run complete.