Mob Automation - Unite MSC - Domain & automation KT & Local setup detail

MOBILE2 MVP:
1. [QC4] Smoke tests (1-2 GET endpoints only) including setup and pipeline integration with DevOps - 1 sprint
2. [QC4] Full endpoint coverage - 2 sprints
3. [STAGE1] Add stage 1 data - 0.5 sprint

MOBILE1 (Assumes setup from MOBILE2 for setup):
1. [QC4] Smoke tests (1-2 GET endpoints only) including additional encryption handling - 0.75 sprint
2. [QC4] Full endpoint coverage - 2 sprints
3. [STAGE1] Add stage 1 data - 0.5 sprint

ENROLLMENT (Assumes dependency on MOBILE1 for encryption handling and MOBILE2 for setup):
1. [QC4] Smoke tests (1-2 GET endpoints only) - 0.5 sprint
2. [QC4] Full endpoint coverage - 2 sprints
3. [STAGE1] Add stage 1 data - 0.5 sprint

Repo: https://gitlab.com/ascensus-gs/products/unitemsc

Wednesday 11:02 AM Meeting ended: 31m 2s AttendanceDownload the attendance report