Mobile Microservices Automation Program Project Context Brief for Cursor and Confluence Documentation

# 1. Purpose

This document gives Cursor and the documentation repository enough business and technical context to generate a complete Confluence documentation hub for the Mobile Microservices Automation initiative.

The immediate focus is API automation for UniteMSC/mobile microservices. Mobile UI automation with BrowserStack/Appium is a separate workstream and should not block the API automation migration.

# 2. Project Objective

Migrate and stabilize existing UniteMSC API automation assets from application development repositories into the centralized API Automation Framework. The target framework is Java, Cucumber, Rest Assured, and Maven based.

| Item | Decision / Direction |
| --- | --- |
| Primary goal | Build a centralized, maintainable, CI-ready regression suite for Unite Enrollment, Unite Mobile 1, and Unite Mobile 2. |
| Pilot module | Unite Enrollment. Complete this first before repeating the pattern for Mobile 1 and Mobile 2. |
| Source repos | Use as read-only references. Do not modify application code repositories. |
| Target repo | Existing API Automation Framework repository. |
| Technology direction | Continue with Java + Cucumber + Rest Assured. Do not introduce Playwright/Karate unless a real blocker is proven. |
| Documentation goal | Create a Mobile Automation Program Hub with leadership-facing and technical pages. |

# 3. Current State

| Area | Current Condition | Impact |
| --- | --- | --- |
| Test location | Feature files, step definitions, configs, and test resources are inside application repos. | QA ownership and maintainability are weak. |
| Execution | Tests have not been consistently run and may be out of sync. | Existing coverage cannot be trusted without validation. |
| Architecture | Tests were created near application code, similar to unit/integration tests. | Migration may expose hidden dependencies on app classes. |
| Test data | Some data appears embedded heavily in feature files. | Hard to maintain and hard to parameterize across environments. |
| Environment support | Legacy IDP/universal enrollment assumptions may exist. | QC/Stage execution may fail until configs and data are corrected. |

# 4. Target State

| Target Capability | Expected Result |
| --- | --- |
| Centralized ownership | Tests live under the API Automation Framework, not app repos. |
| Modular structure | mobile-automation parent folder with unite-enrollment, unite-mobile1, and unite-mobile2 modules. |
| Suite strategy | Smoke, lightweight, regression, and debug suites through Cucumber tags. |
| Environment switching | QC4, Stage 1, Stage 2, Stage 5 or other required environments can be selected through runtime configuration. |
| Pipeline execution | CI can run module/service/env/tag-based commands and publish results. |
| Leadership visibility | Confluence pages and trackers show progress, risk, ETA, and coverage. |

# 5. Success Criteria / Sign-off

| Sign-off Area | Acceptance Criteria |
| --- | --- |
| Discovery | Feature files, step definitions, endpoints, SQL, configs, dependencies, and test data are inventoried. |
| Vertical slice | 3-5 high-value scenarios execute successfully in the target framework. |
| Full module migration | Useful Unite Enrollment scenarios are migrated or explicitly excluded with reason. |
| Smoke suite | Critical scenarios are tagged and executable through Maven/CI. |
| Regression suite | Full migrated coverage can run in selected environment. |
| Pipeline | Pipeline supports environment, module, service, and tag selection, and publishes artifacts. |
| Documentation | Runbook, tracker, RAID log, and status pages are available. |