Mobile Microservices Migration Roadmap Phases, Timeline, Effort, and Delivery Milestones

# 1. Execution Model

Discovery
  -> Target Framework Discovery
  -> Migration Design
  -> Vertical Slice
  -> Full Unite Enrollment Migration
  -> Pipeline + Regression Suite
  -> Repeat for Mobile 1
  -> Repeat for Mobile 2

# 2. Phase Plan

| Phase | Name | Purpose | Output |
| --- | --- | --- | --- |
| 1 | Legacy Discovery | Understand existing Unite Enrollment test assets. | Inventory, maps, dependency list, risks. |
| 2 | Target Framework Discovery | Understand current API framework standards. | Framework alignment notes and reusable patterns. |
| 3 | Migration Design | Define source-to-target mapping. | Migration blueprint and first scenario list. |
| 4 | Vertical Slice | Move 3-5 scenarios first. | Working end-to-end execution in target repo. |
| 5 | Full Module Migration | Move remaining useful scenarios. | Stable Unite Enrollment smoke/regression suite. |
| 6 | Pipeline Integration | Add CI execution and reporting. | Executable pipeline with artifacts. |
| 7 | Scale to Next Modules | Repeat same pattern for Mobile 1 and Mobile 2. | Scaled mobile microservices regression coverage. |

# 3. One-Resource Estimate

| Workstream | Estimated Duration | Notes |
| --- | --- | --- |
| Unite Enrollment | 3-5 weeks | Includes discovery, vertical slice, migration, stabilization, pipeline, documentation. |
| Unite Mobile 1 | 2-4 weeks | Faster after Enrollment pattern is stable. |
| Unite Mobile 2 | 2-4 weeks | Faster after Enrollment pattern is stable. |
| Total for three modules | 7-13 weeks | Risk-adjusted estimate can extend to 10-14 weeks depending on data/env blockers. |

# 4. Milestones

| Milestone | Definition of Done |
| --- | --- |
| M1 - Discovery Complete | All feature files, steps, endpoints, configs, SQL, test data, and dependencies documented. |
| M2 - Target Design Complete | Folder structure, package naming, tags, data strategy, and environment strategy approved. |
| M3 - Vertical Slice Green | 3-5 scenarios run locally in target framework against selected environment. |
| M4 - Smoke Suite Green | Critical scenarios tagged and executable through Maven. |
| M5 - Regression Suite Green | Full migrated coverage executes with documented exclusions. |
| M6 - Pipeline Green | CI job runs selected module/env/tag and publishes reports. |
| M7 - Handoff Complete | Runbook, tracker, RAID, and leadership summary are updated. |

# 5. Reality Check

AI can accelerate inventory, boilerplate creation, refactoring, and documentation. It does not remove engineering validation. Environment issues, data mismatches, authentication behavior, SQL validation, pipeline permissions, and obsolete scenarios still require manual judgment and execution proof.