QA Automation — AM Squad

Biweekly Status Briefing · August 28, 2026

Audience: Rajib (Chapter Lead) · Henry (Director) · Persistent Delivery Managers

| Prepared by | Swapnil Patil / QA Automation AM Squad |
| --- | --- |
| Sprints covered | AMSQUAD Sprints 26.13, 26.14, and 26.14 (current) |
| Classification | Internal — Leadership |
| Companion deck | AM-Squad-Biweekly-Status-Rajib-Henry-Aug28-2026.pptx |

# Executive Summary

The AM Squad continues parallel delivery across Unite MSC API automation, V2/V3 UI regression, performance testing, and pipeline/standards work. This briefing covers Sprints 26.13 and 26.14 (current). Mobile 1 and Mobile 2 are 100% of in-scope business endpoints (26 + 25) and ready for sign-off. Enrollment core E2E is ~95% (19/20 endpoints coded; 17 TestNG classes). Submit (review-confirm-entered) is the remaining coding step — target end Sprint 26.14. Coding complete is not program closed: one resource stays ~1 sprint on documentation, qTest, Bruno handover, and sign-off packaging while the main squad pivots to Atlas or V2/V3 backlog.

| Metric | Value | Notes |
| --- | --- | --- |
| Sprint scope | 26.13 – 26.14 | 26.13 · 26.14 |
| GitLab merges | 34 | Aug 5 – Aug 26 · 3 automation repos |
| Sprint 26.14 board items | 148 | Board items in Sprint 26.14 |
| Regression bugs | 6 | Regression bugs since Sprint 26.13 |
| MSC in-scope APIs | 51/51 + enrollment 95% | M1 26 + M2 25 complete · Enrollment core E2E 19/20 |
| MSC Mobile 2 | 25/25 | Complete — sign-off ready |
| MSC Mobile 1 | 26/26 | Complete — sign-off ready |
| MSC Enrollment | ~95% (19/20) | Core E2E nearly complete — submit (review-confirm-entered) in flight; partner/subsequent flows deferred to next sprint (research) |
| Delivery vs ETA | ~70% of original ETA | Consistent ahead-of-plan delivery |

# 1. Unite MSC API Automation

Program KB: programs/unite-msc/ · Repository: api-test-automation (GitLab). Delivered in approximately 50% of original ETA using AI-assisted migration and canonical TestNG framework.

## Coverage snapshot

| Module | Coverage | Status |
| --- | --- | --- |
| Mobile 2 | 25/25 endpoints (100%) | Complete — sign-off package ready (QA-1553, QA-1567) |
| Mobile 1 | 26/26 in-scope operations (100%) | Complete — sign-off ready |
| Enrollment | 19/20 core E2E (95%) | Core E2E nearly complete — submit (review-confirm-entered) in flight; partner/subsequent flows deferred to next sprint (research) |

100% = all in-scope business endpoints automated. Enrollment 95% = core happy-path E2E (19/20); 5 partner/subsequent catalog endpoints deferred with research.

## Pipeline & environments

IDP + non-IDP paths validated for Mobile 1 and Mobile 2 on Stage1

Hybrid model; DB refresh completed — integration proof continuing

Mobile 2 GitLab nightly job delivered (QA-1405)

Hybrid model per Jul 2025 leadership decision — Stage1 is primary until QC4 stabilizes.

Blocker: no non-IDP plants in QC4 lower environment — need product owner to name test plans.

## Sprint 26.13–26.14 MSC highlights (Jira)

QA-1786–1789 — Enrollment optional helpers: mobile login, enrollment started, recurring contribution, allocation funds

QA-1775–1776, QA-1602–1603 — Wizard steps: owner address, content, allocations, verify routing

QA-1405 — Mobile 2 GitLab nightly regression job delivered

QA-1668–1671 — Mobile 1/2 coverage validation and sign-off prep complete

QA-1604 / QA-1810 — Submit (review-confirm-entered) — in flight end Sprint 26.14

DB refresh: test data + SQL stabilized for Stage1/QC4 enrollment runs (Aug 2026)

# 2. V2 & V3 UI Automation

Sprints 26.13–26.14 — maintenance and stabilization; capacity shifting to MSC close-out + new priorities. Small test-case adds for regression stability — team can resume V2/V3 expansion as MSC coding completes.

## Sprint 26.11–26.13 highlights

Web registration stabilization, entity flows, flaky-test fixes

V3 is the long-term source of truth on GitLab as direct plans migrate off V2

IDP login regression flakes — product/env alignment ongoing

CSR maintenance modules; legacy enrollment cases under sunset review

QA-1275: V2 cases removed/updated for plans migrated Non-IDP → IDP

Plans migrating legacy → universal platform — need decision on which Jenkins suites to retire

## V2 → V3 migration — discussion needed

Which plan types stay on V2 Jenkins vs move to V3 GitLab? When do we retire duplicate enrollment coverage?

## Regression bugs (Sprints 26.11–26.13)

| Key | Summary | Area | Sprint |
| --- | --- | --- | --- |
| QA-1820 | V2 IDP-impacted legacy cases — Stage1 daily regression stabilization | V2 | 26.14 |
| QA-1694 | V3 IDP Login regression failure | V3 | 26.13 |
| QA-1691 | V3 Universal Enrollment IDP Login failure | V3 | 26.13 |
| QA-1520 | V3 Member Personal Information validation | V3 | 26.12 |
| QA-1519 | V3 Member Personal Information validation | V3 | 26.12 |

# 3. Performance Testing

Sprints 26.13–26.14 — one resource (Preeti); slightly behind plan due to IDP + emergency barcode work. IDP login, legacy login baselines in weekday regression; MSC endurance suite in repo — scheduling after M1/enrollment perf scripts

## Deliverables (Sprints 26.11–26.13)

| Request | Sprint | Status | Jira |
| --- | --- | --- | --- |
| MSC IDP Login BlazeMeter analysis | 26.13 | Delivered — QA-1429 | QA-1429 |
| Unite MSC Contribution full-flow JMX | 26.14 | In progress — QA-1802 | QA-1802 |
| MSC Mobile 1 + Enrollment perf scenarios | 26.15 | Planned — Preeti; after API E2E stable | QA-1229 |

## Performance governance ask

Two emergency requests in two sprints forced the team to drop planned sprint work. We delivered scripts and baseline results in approximately one week each, but the full standard — KB documentation, Git check-in, test data management, and expanded regression coverage — was not possible under last-minute intake.

Engage QA Automation when performance requirements are designed — not at deploy approval

Mandate performance validation for IDP login, enrollment, contributions, and withdrawals before release

Route cross-team perf requests through standard intake with lead time

# 4. Capacity & Upcoming Work

MSC program target: Enrollment coding end Sprint 26.14 · program close-out ~1 sprint with 1 dedicated resource. Expected: 1 resource ~1 sprint after enrollment coding (docs, qTest, Bruno, KT, sign-off) — NOT full squad exit.

## MSC wrap-up checklist (1 resource)

Documentation & KB runbooks (onboarding, nightly job ops, reporting)

Coverage metrics matrix (M1/M2/enrollment endpoint Excel vs Java)

qTest manual cases from Postman E2E

Postman → Bruno collection handover

GitLab enrollment nightly job

KT session + sign-off package to named ACM / sustaining owner

## Planned reallocation

Sunil → MSC wrap-up: manual qTest cases, Postman→Bruno, coverage matrix, handover docs

Dinesh / dev → enrollment submit + Stage1 E2E validation (end Sprint 26.14)

Preeti → perf: MSC contribution JMX (26.14); M1 + enrollment perf next sprint

Main squad (3.5) → ACS-5678 Atlas intake OR V2/V3/API backlog per leadership priority

Swapnil → roadmap, sign-off coordination, leadership reporting

## V2 → V3 migration

Retire V2 enrollment from Jenkins; migrate CSR enrollment flows to V3 on GitLab

Direct plans migrated to V3; reduce Jenkins footprint as legacy becomes obsolete

Lead: Wence / Venkatesh (when MSC wrap-up completes)

## Incoming: ACS-5678 Atlas (AHA)

Feature: ACS-5678 — Atlas Traffic Distribution & Load Balancer Rebalancing (QA Automation)

Owner: Brian Danilczyk · Priority: #2 on Michael's list

Estimate: 2–3 sprints · Dependency: Redis session-management initiative

Target: October 2026 delivery

Scope: load/perf/regression validation of traffic distribution after Redis session externalization

# 5. Leadership Asks & Decisions

## Roadmap & capacity

Confirm post-MSC priority queue: ACS-5678 Atlas (Oct delivery) vs V2 sunset vs V3 expansion

Acknowledge 1-resource MSC wrap-up sprint — coding complete ≠ program closed

Name sustaining owner (ACM) and sign-off contacts for M1, M2, enrollment, pipeline, perf

## Unite MSC / API automation

Accept M1 (26/26) and M2 (25/25) as 100% in-scope — ready for formal sign-off

Enrollment: 95% core E2E — submit step target end Sprint 26.14; partner flows next sprint

Approve handoff of API automation assets to named sustaining team

## V2 regression (Jenkins)

Which V2 Jenkins suites retire as plans migrate to universal platform?

CSR enrollment sunset timing — align with plan migration schedule

## V3 universal platform (GitLab)

Confirm V3 as source of truth for migrated plans — expansion priority after MSC?

IDP login regression ownership — recent failures need product/env alignment

## Performance & stress testing

Route performance requests through SDLC intake — team slightly behind due to emergency work

Preeti: M1 + enrollment perf scripts planned next sprint after API E2E stable

We continue owning nightly + perf regression unless leadership redirects to sustaining team

## Pipeline & environments

Mobile 2 GitLab nightly delivered (QA-1405) — enrollment nightly to follow in wrap-up sprint

DB refresh complete — QC4 integration proof can proceed

Confirm Stage1-as-primary until QC4 fully stable

## Sign-off owners needed (names TBD from leadership)

| Area | What we need | Suggested role |
| --- | --- | --- |
| Mobile 2 API | Green signal for 25/25 endpoint coverage | MSC API SME / product owner |
| Mobile 1 API | Accept 26/26 in-scope endpoints (suite-tier routing) | MSC API SME |
| MSC Pipeline | Approve GitLab nightly + ENVP integration | DevOps + program lead |
| Performance baselines | Accept IDP/MSC perf thresholds | Platform / perf SME |
| Non-IDP test plans | Name plans for QC4 lower env | Product / plan configuration owner |

# Appendix — References

programs/unite-msc/leadership/2026-08-07-kevin-status-update.md

programs/unite-msc/leadership/2026-07-17-leadership-update/

programs/unite-msc/leadership/2026-07-23-scope-alignment/

programs/leadership-updates/2026-08-am-squad-leadership-update/

programs/Performance Testing/barcode-syn-443/

Jira: QA project · AMSQUAD sprints

Generated August 27, 2026.