QA Automation — AM Squad

Biweekly Status Briefing · September 25, 2026

Audience: Rajib (Chapter Lead) · Henry (Director) · Persistent Delivery Managers

| Prepared by | Swapnil Patil / QA Automation AM Squad |
| --- | --- |
| Sprints covered | AMSQUAD Sprints 26.15 and 26.16 (current) |
| Classification | Internal — Leadership |
| Companion deck | AM-Squad-Biweekly-Status-Rajib-Henry-Sep25-2026.pptx |

# Executive Summary

Unite MSC API coding is 100% complete on main (MR !268 / QA-1938 merged; Bruno collections MR !271 merged). Sprint 26.16 wrap-up: SharePoint KT pack, qTest manual cases, QC4 E2E proof. Only Enrollment performance remains after wrap-up. Preeti finishes Mobile 1 perf by Sep 26; Mobile 2 perf done; Jenkins API perf jobs ready but not nightly-scheduled. Venkatesh nearly done with V2 enroll/login/registration retire-or-migrate; member flows move to V3 as Direct plans are on universal. He is expanding V3 IDP profile coverage after illness. Leadership decision needed: assign Dinesh to package remaining universal APIs into regression/integration/nightly suites (QA-892) vs Atlas vs continued V2/V3 gap work.

| Metric | Value | Notes |
| --- | --- | --- |
| Sprint scope | 26.15 – 26.16 (current) | 26.15 · 26.16 |
| GitLab merges | 5 | Sep 11 – Sep 21 · api-test-automation (incl. QA-1938 + Bruno) |
| Sprint 26.16 board items | 180 | Board items in Sprint 26.16 |
| Regression bugs | 9 | Known Stage1/IDP bugs tracked across 26.15–26.16 |
| MSC in-scope APIs | 76/79 | M1+M2+Enrollment coding 100% · wrap-up in flight |
| MSC Mobile 2 | 25/25 | Complete — on main; Bruno migrated |
| MSC Mobile 1 | 26/26 | Complete — on main; Bruno migrated |
| MSC Enrollment | ~100% (15/15) | Automation coding complete — wrap-up (SharePoint, qTest, QC4) by end Sprint 26.16 |
| Delivery vs ETA | ~70% of original ETA | Consistent ahead-of-plan delivery |

# 1. Unite MSC API Automation

Program KB: programs/unite-msc/ · Repository: api-test-automation (GitLab). Delivered in approximately 50% of original ETA using AI-assisted migration and canonical TestNG framework.

## Coverage snapshot

| Module | Coverage | Status |
| --- | --- | --- |
| Mobile 2 | 25/25 endpoints (100%) | Complete — sign-off package ready (QA-1553, QA-1567) |
| Mobile 1 | 26/26 in-scope operations (100%) | Complete — on main; Bruno migrated |
| Enrollment | 15/15 core E2E (100%) | Automation coding complete — wrap-up (SharePoint, qTest, QC4) by end Sprint 26.16 |

Coding/design complete. Wrap-up = SharePoint, qTest, Bruno usage docs, QC4 proof. Only Enrollment API performance remains after that.

## Pipeline & environments

Stage1 health recovered post DB refresh — V2/V3 stable

QC4 E2E proof in sprint (QA-2086 series)

Mobile 2 nightly delivered; enrollment nightly + API suite packaging = leadership decision

Hybrid model per Jul 2025 leadership decision — Stage1 is primary until QC4 stabilizes.

Blocker: no non-IDP plants in QC4 lower environment — need product owner to name test plans.

## Pending merge !268

Title: QA-1938 — Validate E2E coverage & remaining standard-flow gaps (merged)

Author: Dinesh Kumar · Status: Merged Sep 11 — pipeline green

Changes: 110 files · Blocker: None — closed

M1/M2 suite wiring + enrollment gap closures/negatives

https://gitlab.com/ascensus-gs/products/depot/qa-automation/api-test-automation/-/merge_requests/268

## Sprint 26.14–26.15 MSC highlights (Jira)

MR 255–262 merged — enrollment submit, subsequent E2E, standard enrollment (QA-1404, QA-1939)

QA-1938 — gap inventory + negatives in MR !265 (Review)

QA-2039–2047 — sign-off docs, README index, troubleshooting, AI scenario guide

QA-2048–2053 — legacy-to-TestNG traceability matrix

QA-1405 — Mobile 2 GitLab nightly delivered; enrollment nightly in wrap-up

# 2. V2 & V3 UI Automation

Sprint 26.16 — V2 migration + V3 IDP profile expansion; Stage1 recovered. V2 and V3 both stable — focus is gap closure and plan-migration alignment, not greenfield volume.

## Sprint 26.14–26.15 highlights

He: IDP profile issues fixed; adding missing profile coverage for IDP plans

V3 stable again after Stage1 DB-refresh disturbance

Member personal information E2E investigation continues (QA-1845)

Venkatesh: enrollment/login/registration retire-or-migrate nearly complete

Member IDP cases moving to V3 — Direct plans on universal platform in Stage1

CSR actions + share adjustment daily regression wiring this sprint

## V2 regression gaps (Venkatesh Mallela)

Enrollment/login/registration classification nearly done. Member flows must move to V3 as Direct→universal migration broke V2 member IDP. P0 CSR wiring (share adjust, csr-actions daily) underway. More V2 areas land by end of sprint.

### P0 — turn on existing automation

Enrollment / login / registration — fix, retire, or migrate to V3 (almost done)

Member-related cases — migrate to V3 (V2 member IDP obsolete for migrated Direct plans)

stage1-csr-actions.xml → Jenkins daily (QA-2187, QA-2197)

Share adjustment credit/debit/conversion scenarios (QA-2143–2148)

Remove obsolete web login from V2 Jenkins where retired (QA-2186)

### P1 — extend coverage

Additional gaps designed but not yet on daily — wiring through end of Sprint 26.16

Contribution / withdrawal / investment stabilization after Stage1 SEQ_FIN_TXN_ID issues (QA-2199–2203)

### P2 — build new automation

YTD bucket, financial history, failed transactions — still backlog after P0/P1

## V2 → V3 migration — discussion needed

Confirm: member flows permanently on V3 for migrated Direct plans — retire V2 member IDP suites?

## Regression bugs (Sprints 26.14–26.15)

| Key | Summary | Area | Sprint |
| --- | --- | --- | --- |
| QA-2014 | V3 Universal Enrollment — unable to create account | V3 | 26.15 |
| QA-2013 | V3 CSR Member Personal Information validation | V3 | 26.15 |
| QA-1990 | V3 withdrawal voucher invalid | V3 | 26.15 |
| QA-1989 | V2 CSR withdrawal voucher invalid | V2 | 26.15 |
| QA-2199 | SEQ_FIN_TXN_ID null — contrib/withdrawal/investment stabilization | V2 | 26.16 |

# 3. Performance Testing

Sprint 26.16 — Mobile 2 done · Mobile 1 done by Sep 26 · Enrollment next. Jenkins API perf jobs created and ready — need leadership/ops OK to schedule nightly

## Deliverables (Sprints 26.14–26.15)

| Request | Sprint | Status | Jira |
| --- | --- | --- | --- |
| Mobile 2 MSC performance | 26.15–26.16 | Done | Prior MSC M2 perf |
| Mobile 1 auth / owner-profile / device-push JMeter | 26.16 | Done by tomorrow (Sep 26) | QA-2159–2163, QA-2160 Done |
| Enrollment MSC performance + nightly schedule | 26.16–26.17 | Remaining — Jenkins jobs ready, nightly schedule pending | Schedule API perf jobs |

## Performance governance ask

Two emergency requests in two sprints forced the team to drop planned sprint work. We delivered scripts and baseline results in approximately one week each, but the full standard — KB documentation, Git check-in, test data management, and expanded regression coverage — was not possible under last-minute intake.

Engage QA Automation when performance requirements are designed — not at deploy approval

Mandate performance validation for IDP login, enrollment, contributions, and withdrawals before release

Route cross-team perf requests through standard intake with lead time

# 4. Capacity & Upcoming Work

MSC program target: End Sprint 26.16 — MSC automation + docs 100%; Enrollment perf follows. Expected: End Sprint 26.16 — SharePoint + qTest + QC4; then Dinesh available for suite packaging or Atlas.

## MSC wrap-up checklist (1 resource)

MR !268 merged (QA-1938) ✓

Bruno M1/M2/Enrollment merged (MR !271) ✓

SharePoint handoff pages (QA-2084)

qTest manual cases M1/M2/Enrollment (QA-2101–2108)

QC4 E2E proof (QA-2086)

Enrollment performance + Jenkins nightly schedule

## Planned reallocation

Preeti → finish M1 perf (tomorrow) → Enrollment MSC perf + nightly schedule

Dinesh → MSC wrap-up (Bruno done; qTest + SharePoint + QC4) then API suite packaging IF leadership confirms

Venkatesh → V2 enroll/login/reg finish + member→V3 + CSR daily gaps

He → V3 IDP profile coverage expansion

Swapnil → SharePoint KT pack, leadership reporting, roadmap

## V2 → V3 migration

Retire obsolete V2 member/login/enrollment as Direct→universal completes; expand daily with existing automation

Stage1 Direct plans on universal — V2 member IDP no longer valid

Lead: Venkatesh Mallela

## Incoming: ACS-5678 Atlas (AHA)

Feature: ACS-5678 — Atlas Traffic Distribution & Load Balancer Rebalancing

Owner: Brian Danilczyk · Priority: #2 on Michael's list

Estimate: 2–3 sprints · Dependency: Redis session-management initiative

Target: October 2026 delivery

Scope: load/perf/regression validation of traffic distribution after Redis session externalization

# 5. Leadership Asks & Decisions

## Roadmap & capacity

Confirm post-MSC queue: Atlas (Oct) vs API suite packaging (QA-892) vs V2/V3 gap expansion?

MSC wrap-up completes end Sprint 26.16 — Dinesh free for next API project after that

## Unite MSC / API automation

Accept M1/M2/Enrollment coding as complete — wrap-up is docs/qTest/SharePoint/QC4

Confirm: assign Dinesh to wire remaining universal endpoints into regression + integration + nightly suites (QA-892)?

Name ACM / sustaining owner for MSC API assets on SharePoint

## V2 regression (Jenkins)

Approve retirement of V2 member IDP for Direct plans now on universal — migrate to V3

Confirm P0 daily wiring (csr-actions, share adjust) before P2 new-screen builds

## V3 universal platform (GitLab)

V3 IDP profile expansion underway — confirm IDP plan coverage priority

Member personal information / enrollment defects — product/env owners for lingering Stage1 issues?

## Performance & stress testing

Approve scheduling API/MSC perf Jenkins jobs for nightly (jobs ready, not scheduled)

Enrollment MSC perf is the last MSC perf gap after M1 lands tomorrow

## Pipeline & environments

Stage1 health recovered — acknowledge cross-team fix for DB refresh / IDP instability

QC4 E2E proof this sprint — confirm non-IDP plant contacts if still needed

## Sign-off owners needed (names TBD from leadership)

| Area | What we need | Suggested role |
| --- | --- | --- |
| Mobile 2 API | Green signal for 25/25 endpoint coverage | MSC API SME / product owner |
| Mobile 1 API | Accept 26/26 in-scope endpoints (suite-tier routing) | MSC API SME |
| MSC Pipeline | Approve GitLab nightly + ENVP integration | DevOps + program lead |
| Performance baselines | Accept IDP/MSC perf thresholds | Platform / perf SME |
| Non-IDP test plans | Name plans for QC4 lower env | Product / plan configuration owner |

# Appendix — References

programs/unite-msc/leadership/2026-08-07-kevin-status-update.md

programs/unite-msc/leadership/2026-07-17-leadership-update/

programs/unite-msc/leadership/2026-07-23-scope-alignment/

programs/leadership-updates/2026-08-am-squad-leadership-update/

programs/Performance Testing/barcode-syn-443/

Jira: QA project · AMSQUAD sprints

Generated September 24, 2026.