MOBILE 1 API AUTOMATION

Formal Sign-Off & Handover Package

STATUS: COMPLETE

Sign-off date: August 13, 2026
Prepared by: QA Automation (AMSQUAD)
Classification: Internal — Handover to Engineering & Support

# Document Control

| Document title | Mobile 1 API Automation — Sign-Off & Handover |
| --- | --- |
| Version | 2.0 — Final |
| Sign-off date | August 13, 2026 |
| Evidence baseline | main @ August 2026 |
| Automation repo | ascensus-gs/products/depot/qa-automation/api-test-automation |
| Knowledge base | qa-automation-kb/programs/unite-msc/api-test-automation |
| Endpoints automated | 26 |
| Sign-off determination | COMPLETE |

# 1. Executive Summary

Mobile 1 API automation is COMPLETE: 26 endpoint operations automated with 27 TestNG test methods across module regression and smoke suites.

Canonical TestNG automation replaces legacy unite-mobile1 Cucumber/WAR tests. Coverage spans authentication, profile, beneficiary, bank info, biometric, device/push tokens, phone authentication, password change, CSR-as-member, IDP token flows, and member session operations. Shared auth uses MobileServerClient via MobileBaseRequestTest and SQL fixture get.mobile.auth.user.

| Endpoint operations automated | 26 |
| --- | --- |
| TestNG @Test methods | 27 |
| Module regression suite XMLs | 15+ |
| Maven profiles | 30+ |
| Validation layers delivered | L1–L4 (lean) |
| Sign-off determination | COMPLETE |

# 2. Migration Summary

Legacy source: unite-mobile1 Cucumber features + Postman MSC Mobile Endpoints collection

New location: api-test-automation/mobile/mobile1/

Pattern: MobileBaseRequestTest + POJO convertToPOJO + module/integration/regression suite XML

Auth consolidated to jsonapi-auth MobileServerClient (INFI-8078)

Destructive flows isolated to mobile1-smoke (password, owner PUT, close account, biometric DELETE)

IDP flows (nmdirect): idptokenexchange + mobilememberidptoken — QC4 may return 401 on automation JWT

# 3. Code Coverage & Test Metrics

Note: JaCoCo line coverage applies to framework Java sources, not API endpoint coverage. Endpoint coverage is measured as automated business endpoints / in-scope denominator.

| Metric | Value | Notes |
| --- | --- | --- |
| Endpoint operations | 26 | Distinct HTTP method + path pairs with canonical tests |
| Test methods | 27 | Includes multi-branding legs in auth regression |
| Module suites passing (QC4) | See evidence/regression-runs/ | Per-profile CSV Jul 2026 |
| SQL validation (L5) | Deferred | No guessed DB queries — api-validation KB for future |
| JaCoCo (framework code) | N/A this package | Endpoint coverage is primary sign-off metric |

# 4. Endpoint Register (Full Mapping)

| ID | Method | Path | Area | Test Class | Migration | Master | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| M1-01 | POST | /mobile1api/v1/mobilemembersession | Authentication | Mobile1AuthenticationTest | migrated | Y | Auth foundation — 3 test legs (OKD session, OKD username, NMD session) |
| M1-02 | GET | /mobile1api/v1/mobilememberusername | Authentication | MobileMemberUsernameGetRequestTest | migrated | Y | Runs in mobile1-auth-regression |
| M1-03 | GET | /mobile1api/v1/mobileowner | Profile | MobileOwnerRequestTest | migrated | Y |  |
| M1-04 | GET | /mobile1api/v1/mobileOwnerMenu | Profile | MobileOwnerMenuRequestTest | migrated | Y |  |
| M1-05 | GET | /mobile1api/v1/mobileprofilemenu | Profile | MobileProfileMenuRequestTest | migrated | Y |  |
| M1-06 | PUT | /mobile1api/v1/mobileowner | Profile | MobileOwnerPutRequestTest | migrated | N | Destructive — smoke suite |
| M1-07 | GET | /mobile1api/v1/mobilebeneficiaryByExt/{ext} | Beneficiary | MobileBeneficiaryByExtRequestTest | migrated | Y | OKD only in suites |
| M1-08 | POST | /mobile1api/v1/mobilecloseaccount/{ext} | Beneficiary | MobileCloseAccountPostRequestTest | migrated | Y | preClosureCheck=true |
| M1-09 | POST | /mobile1api/v1/mobilecloseaccount/{ext} | Beneficiary | MobileActualCloseAccountPostRequestTest | migrated | N | Smoke — NMD only |
| M1-10 | GET | /mobile1api/v1/mobilebankinfobyroutingnum/{routingNum} | Bank Info | MobileBankInfoByRoutingNumRequestTest | migrated | Y |  |
| M1-11 | POST | /mobile1api/v1/mobilememberbiometric | Biometric | MobileMemberBiometricPostRequestTest | migrated | Y |  |
| M1-12 | GET | /mobile1api/v1/mobilememberbiometric | Biometric | MobileMemberBiometricGetRequestTest | migrated | Y |  |
| M1-13 | DELETE | /mobile1api/v1/mobilememberbiometric | Biometric | MobileMemberBiometricDeleteRequestTest | migrated | N | Smoke only |
| M1-14 | POST | /mobile1api/v1/requestPhoneNumberAuthentication | Phone Auth | MobileRequestPhoneNumberAuthenticationPostRequestTest | migrated | Y | May trigger SMS outside QC4 |
| M1-15 | POST | /mobile1api/v1/mobilememberdevices | Device | MobileMemberDeviceRequestTest | migrated | Y | 5 tests in class |
| M1-16 | POST | /mobile1api/v1/mobilememberpushnotificationtokens | Device | MobileMemberDeviceRequestTest | migrated | Y |  |
| M1-17 | PUT | /mobile1api/v1/mobilememberpushnotificationtokens | Device | MobileMemberDeviceRequestTest | migrated | Y |  |
| M1-18 | GET | /mobile1api/v1/mobilememberpushnotificationtokens/deviceuuid/{deviceUuid} | Device | MobileMemberDeviceRequestTest | migrated | Y |  |
| M1-19 | GET | /mobile1api/v1/mobilememberdevices | Device | MobileMemberDeviceRequestTest | migrated | Y |  |
| M1-20 | PATCH | /mobile1api/v1/mobilemembers | Password | MobileChangePasswordRequestTest | migrated | N | Uses JSON user id 2 |
| M1-21 | POST | /mobile1api/v1/mobilecsrasmembersession | CSR | MobileCsrAsMemberSessionRequestTest | migrated | Y | INVALID_CREDENTIALS without real token |
| M1-22 | POST | /mobile1api/v1/idptokenexchange | IDP | MobileIdpTokenExchangeRequestTest | migrated | Y | NMD IDP branding |
| M1-23 | POST | /mobile1api/v1/mobilememberidptoken | IDP | MobileMemberIdpTokenRequestTest | migrated | Y | QC4 often 401 on automation JWT |
| M1-24 | GET | /mobile1api/v1/mobilemembersession/{id} | Session | MobileMemberSessionByIdRequestTest | migrated | N | Smoke — SQL user 1 |
| M1-25 | POST | /mobile1api/v1/mobilemembersession/validateBiometricToken | Session | MobileMemberSessionValidateBiometricTokenRequestTest | migrated | N | Functional group |
| M1-26 | POST | /mobile1api/v1/mobilemembersessionpin | Session | MobileMemberSessionPinRequestTest | migrated | Y | No GET in legacy API |

# 5. How to Run & Troubleshoot

Parent: mvn -f mobile/pom.xml clean install -DskipTests

Auth regression: mvn -f mobile/mobile1/pom.xml clean test "-Pacceptance-qc4,mobile1-auth-regression" "-Denvironment.properties=qc4.properties"

Module example: mvn -f mobile/mobile1/pom.xml clean test "-Pmobile1-memberdevice-regression" "-Denvironment.properties=qc4.properties"

Smoke (destructive): mvn -f mobile/mobile1/pom.xml clean test "-Pmobile1-smoke" "-Denvironment.properties=qc4.properties"

Report: mobile/mobile1/target/mobile-ms-report/index.html (module suites with listener)

Troubleshooting: qa-automation-kb/.../docs/02-daily-usage/04-troubleshooting.md

# 6. Known Limitations

CSR-as-member requires optional -Dcsr-as-member-jwt-token for HTTP 200 with real session

IDP mobilememberidptoken: use -Didp-jwt-token= for live 200 on QC4

Phone authentication may trigger SMS — pin verification out of scope

L5 SQL API–DB reconciliation deferred to api-validation program

# 7. Sign-Off Approval

Mobile 1 API Automation API automation is COMPLETE for the defined scope effective August 13, 2026.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Automation Lead |  |  |  |
| Program Lead / SME |  |  |  |
| Engineering Lead |  |  |  |
| Support / Operations |  |  |  |