UNITE MSC

Legacy-to-canonical traceability

Postman · Cucumber · Dinesh Excel · TestNG

QA-1942  ·  PACKAGE COMPLETE

September 15, 2026  ·  QA Automation (AMSQUAD)

# 1. Purpose

Single traceability pack so a reviewer can go from a legacy Cucumber feature, Dinesh endpoint row, or Postman request to the canonical TestNG class, method, and suite. Bruno is listed as not present. SharePoint publish is a later story — keep these files in Git until then.

# 2. What we compared

| Canonical code | api-test-automation/mobile/{mobile1,mobile2,enrollment} |
| --- | --- |
| Legacy Cucumber | UniteMSC unite-mobile1 / unite-mobile2 features |
| Postman | KB copies Mobile1 + Mobile2 collections (33 + 34 requests) |
| Dinesh / GS cut | GS inventory: 6 Mobile 1 rows, 25 Mobile 2 rows |
| Current registers | 26 M1 + 25 M2 rows + 28 Enrollment catalog |
| Bruno | None in the automation repo |

# 3. Scorecard

| Delta | Meaning | Rows |
| --- | --- | --- |
| improved | Same API; better plants, encrypt, data, or assertions | 47 |
| newly_added | Not in early Dinesh/Cucumber/Excel cut | 22 |
| unchanged | Parity with legacy/Postman, no extra capability claimed | 6 |
| excluded | Ops, harness, or deferred partner — not a miss | 6 |
| missing | Unmapped → enhancement backlog | 2 |

Coded business APIs: Mobile 1 = 26. Mobile 2 = 24 in-scope (harness excluded). Enrollment = 25/28 (3 partner deferred).

# 4. Improvements vs legacy (code-backed)

| Theme | Evidence |
| --- | --- |
| IDP | M1-22 idptokenexchange and M1-23 mobilememberidptoken on nmdirect. No Cucumber IDP feature. Postman IDP was Not Run. |
| Encryption | Enrollment certificate + encrypted POSTs in TestNG. |
| Data creation | QAAUTOTEST enrollment users; contribution SQL fixture; device/biometric helpers. |
| Assertions | Lean L1–L4. Dashboard: many Cucumber scenarios → one TestNG. |
| Multi-plan | M2 + Enrollment okdirect and newyork. M1 IDP/auth nmdirect. Stackup smoke includes nmdirect. |
| Excel holes | Subsequent beneficiary / bank / recurring coded in Java; original Enrollment Excel omitted them. |

# 5. Gaps after comparison

Full list: enhancement-backlog.md. Headline for leadership:

| Gap | Disposition |
| --- | --- |
| Bruno | Missing — convert later |
| PATCH logout session | Missing TestNG — optional |
| POST banks planId=upromise | Postman-only variant |
| Enrollment nmdirect CI + nightly | Follow-up stories (already drafted) |
| L5 SQL field compare | Not implemented — QA-1054 / Jul 23 L1–L4 bar |
| Partner submit / Upromise / OAuth | Excluded — QA-1808 / QA-1807 |
| Health / OpenAPI / M2 harness | Excluded from business count |

# 6. How to use the CSV

Open legacy-to-canonical-traceability.csv. Filter module. Columns: delta, legacy_cucumber, postman_request, bruno_request (always em dash), java_class, java_method, suite, plants, improvements. A reviewer traces endpoint → class → suite XML → optional Postman name.

# 7. Document control

| Jira | QA-1942 (subtasks QA-2048–QA-2053) |
| --- | --- |
| Epic | QA-796 |
| KB folder | programs/unite-msc/traceability/ |
| Regenerate | python programs/unite-msc/traceability/tools/generate_traceability_pack.py |