# Government Savings

Automation, Pipeline Controls & Coverage Intelligence
Leadership Brief

Prepared by: Swapnil Patil
QA Automation & Quality Program Lead, Government Savings

Assessment Date: July 21, 2026
Version: 1.0
Classification: Confidential — Internal Use

# 1. Executive Answer

Government Savings has meaningful automation across every major business platform. Maturity varies by operational activation — what is implemented, what executes on a recurring schedule, and what meets the full Definition of Done. There is no single Government Savings-wide coverage percentage.

# 2. How Coverage Is Measured

Six metrics are kept separate: (A) business automation, (B) application source-code coverage, (C) execution coverage, (D) CI integration, (E) gate coverage, (F) traceability completeness. Every percentage requires numerator, denominator, counting unit, inclusions, exclusions, formula, as-of date, evidence, and confidence.

# 3. Current Position by Business Platform

Unite MSC Mobile 2 is complete for automatable business scope (24/24 endpoints). Modern Unite runs active GitLab nightly regression for enrollment, IDP, and withdrawals. Legacy Unite has substantial high-priority member automation with Jenkins daily modules referenced. Back-office and ASTRO have large asset bases with previously scheduled Jenkins jobs now disabled. COPACS scope requires discovery.

# 4. Unite MSC

Mobile 2: 24/24 automatable endpoints implemented. Destructive operations in smoke/targeted suites by design. GitHub workflow integration pipeline validates Dashboard vertical slice (QC4 build-deploy-test-promote); full integration pending QC4/ITT environment stabilization. Stage 1 GitLab nightly (QA-1405) pending DevOps capacity. Mobile 1: 6/27 endpoints. Enrollment: bootstrap pilot — no combined MSC percentage.

# 5. Modern Unite / Universal Platform

Active GitLab nightly: Universal Enrollment (303 TestNG methods), IDP (56), Withdrawals (20). Entity Platform: 6 scenarios — primary expansion. Metadata API scheduled. Do not translate counts into 95% business completeness without approved denominators.

# 6. Legacy Unite (V2)

Substantial automation for high-priority member journeys across ten referenced daily Jenkins modules. CSR, greenscreen, management, and specialty assets exist but require revalidation and governed activation. Do not publish 80% or 95% without approved denominators.

# 7. Back-office / Batch

1,062+ backoffice feature files including Kofax, feeds, and batch flows. Previously scheduled Jenkins weekly jobs are currently disabled. Requires inventory confirmation, environment validation, smoke execution, and schedule reactivation.

# 8. ASTRO / SFRP

391 feature files — substantial asset base. Previously scheduled Jenkins regression is currently disabled. Suites require revalidation, environment confirmation, and ownership alignment before reactivation.

# 9. APIs Outside Mobile

Metadata API scheduled on GitLab. Other universal API modules implemented but uneven scheduling. Next pipeline candidates after Mobile 2: enrollment API, account, auth, financial.

# 10. Performance

IDP performance scheduled weekdays (Jenkins). UE, Entity, and MSC journeys have assets with uneven scheduling.

# 11. Current CI and Merge Controls

Protected main, MR pipeline success, Snyk, dual approval including senior Code Review, discussion/change-request blocks, merge dependencies, draft/rebase rules, conditional auto-merge.

# 12. Current Source-Code Coverage Controls

JaCoCo on UniteMSC Java services; thresholds vary; SonarQube disabled in reviewed YAML. No verified branch-versus-main coverage-delta merge gate.

# 13. Missing Coverage-Delta Control

No repository compares branch JaCoCo to main baseline, publishes required MR status, blocks merge on regression, and records auditable coverage exceptions.

# 14. Recommended Solution

Extend existing Python collectors into a versioned coverage register. Pilot phased JaCoCo coverage-delta on unite-mobile2. Harmonize Jira, qTest, repos, and CI execution evidence.

# 15. 30/60/90-Day Roadmap

30d: QA-1405, Mobile 2 execution refresh, API credentials, register MVP. 60d: qTest/Jira collectors, soft-fail pilot. 90d: required merge check, exception register.

# 16. Leadership Decisions Required

Approve platform denominators; sponsor QA-1405 and GitHub QC4 resolution; ASTRO in/out scope; COPACS owner; exception-approval group; read-only ALM/CI APIs.

# 17. Plain-Language Glossary

Automatable scope: endpoints approved for regression automation. Deployment validation: tests run during promote workflow, not nightly regression. Inventory share: alignment of test inventory to a population — not requirement coverage.

# 18. Evidence Appendix

Primary sources: GitLab repositories (commits cited in technical assessment), pipeline YAML, Jenkins job documentation, qTest export 2026-06-29, SME confirmation where live API unavailable.

# Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-07-21 | Swapnil Patil | Initial leadership distribution package |