# Government Savings Automation Assessment

Review Findings - Rebuild & Verification

Prepared by: Swapnil Patil
QA Automation & Quality Program Lead, Government Savings

Assessment Date: July 20, 2026
Rebuild validated: July 21, 2026
Version: 1.1
Classification: Confidential - Internal Use

# Purpose

Independent rebuild review of the Government Savings automation coverage assessment prior to 2026-07-21 leadership distribution. Identifies contradictions, corrects headline metrics, and separates verified from pending evidence.

# Executive Findings

| ID | Severity | Finding | Resolution |
| --- | --- | --- | --- |
| F-01 | High | Mobile 2 100% claim corrected | Prior 24/24 superseded by leadership 22/25 (88%). Projected 24/25 (96%) pending sign-off. |
| F-02 | High | Mobile 1 verified baseline retained | 1/27 (3.7%) verified; 6/27 code-implemented pending QC4/Stage1 evidence. |
| F-03 | Medium | GitHub Actions wording corrected | Dashboard slice externally validated; not equivalent to absent implementation. |
| F-04 | Medium | CI gate terminology corrected | Scheduled hard-fail is not a merge/deployment gate without pipeline rule evidence. |
| F-05 | High | No GS-wide % | Enterprise percentage remains undefined by design. |
| F-06 | Low | COPACS scope unknown | No automation repository identified in reviewed set. |

# Contradictions Resolved

| ID | Topic | Corrected claim | Status |
| --- | --- | --- | --- |
| C-01 | Mobile 2 coverage | Verified: 22/25 (88.0%) · Pending sign-off: 24/25 (96.0%) projected | Corrected |
| C-02 | Mobile 2 superseded | 88% remains verified leadership baseline; 96% is pending only | Corrected |
| C-03 | Mobile 1 coverage | Verified: 1/27 (3.7%) · Implemented pending: 5 endpoints (potential 6/27) | Corrected |
| C-04 | GitHub Actions | Dashboard vertical slice externally validated; module expansion in progress; workflow repo not in audit clone | Corrected |
| C-05 | CI "hard gate" | Scheduled regression - hard-fail on run; not verified MR/deployment gate | Corrected |
| C-06 | V2 recurring | Automation exists; recurring schedule Unknown | Corrected |
| C-07 | Metadata API scope | Metadataweb module on schedule; other universal modules manual only | Clarified |
| C-08 | ASTRO recurring | Automation exists; recurring execution not verified | Clarified |
| C-09 | Backoffice vs nightly | Large inventory; active nightly subset unverified | Clarified |
| C-10 | COPACS | COPACS - scope Unknown; no validated automation identified | Clarified |
| C-11 | JaCoCo/Sonar | Application source-code coverage: partial on services; not QA business metric; no Sonar gate | Clarified |

# Approved Leadership Narrative

The team has meaningful automation across Government Savings. The current limitation is not the ability to build automation; it is establishing a consistent, traceable coverage model across Jira, qTest, repositories, and CI execution. We can report verified platform-specific metrics now, but we should not publish one GS-wide percentage until the denominators and pipeline evidence are governed.

# Recommendations

Retain 22/25 (88%) as verified Mobile 2 leadership baseline until sign-off path completes.

Complete Mobile 2 GitLab nightly (QA-1405) before claiming execution or gate coverage.

Report Mobile 1 as 1/27 verified with sprint progress tracked separately.

Provision read-only qTest/Jira/GitLab API access for automated register.

Do not regenerate DOCX headline numbers without updating verified-metrics-register.csv.

# Artifacts Reviewed

Primary assessment folder: government-savings-automation-assessment/ (verified-metrics-register.csv, business-coverage-register, contradiction-resolution-ledger.md, pipeline-job-inventory.csv, and linked repository evidence).

# Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.1 | July 21, 2026 | Swapnil Patil | Formatting refresh; contradiction table; severity shading |