# Government Savings

Automation Coverage & CI Integration Assessment

Prepared by: Swapnil Patil
QA Automation & Quality Program Lead, Government Savings

Assessment Date: July 20, 2026
Rebuild validated: July 21, 2026
Version: 1.1
Classification: Confidential - Internal Use

# Executive Summary

Government Savings automation is organized by business platform and operational activation - what is implemented, what runs on recurring schedules, and what awaits reactivation. A single GS-wide coverage percentage is not defensible. Inventory-share metrics (e.g. V2/V3 TestNG or qTest populations) appear in the technical appendix only, not as functional completeness.

# Business Platform Coverage

| Business area | Sub-area | Position | Implementation | Scheduled | Confidence |
| --- | --- | --- | --- | --- | --- |
| Unite MSC | Mobile 2 API | Mobile 2 automation is complete for the currently defined automatable business scope; destructive op... | Complete for automatable scope | Not scheduled - QA-1405 pending | High |
| Unite MSC | Mobile 2 API | Near-complete for documented business scope; harness endpoint excluded from automation numerator by ... | 24/25 implemented | Not scheduled | High |
| Unite MSC | Mobile 1 API | Partial coverage with expansion in progress on owner profile beneficiary and bank routing | Partial - sprint expansion | Not scheduled | High |
| Unite MSC | Mobile Enrollment API | Pilot framework in place; endpoint inventory and automation scope not yet enumerated | Bootstrap smoke only | Not scheduled | Medium |
| Unite MSC | UniteMSC microservices | Service acceptance automation exists; not a substitute for BFF API regression | Substantial service-level assets | Per-repo GitLab pipeline | Medium |
| Unite MSC | Application source code | Application line coverage separate from business automation; no coverage-delta MR gate | Generated in CI | Service build/test gate | High |
| Unite MSC | GitHub Actions | Deployment validation - not nightly business regression | Deployment slice validated | Workflow not in clone | Medium |
| Universal Platform | Universal Enrollment | Majority of current high-priority enrollment journeys automated in Modern Unite nightly | Near-complete for approved regression scope | scheduled_regression_job | High |
| Universal Platform | IDP / Authentication | Near-complete automation for current documented IDP regression scope | Near-complete for approved regression scope | scheduled_regression_job | High |
| Universal Platform | Withdrawals | Withdrawal domain automated in nightly; transfers adjacent (12 V2 methods) | Near-complete for withdrawal regression scope | scheduled_regression_job | High |
| Universal Platform | Entity / ABLE Entity | Partial coverage with expansion in progress; remaining work primarily Entity and newly migrated feat... | Partial - 6 scenarios in repo | Unknown pipeline inclusion | High |
| Universal Platform | Angular lib-ui | Component tests - not E2E business journey coverage | Component-level only | accountowner_build_tdd partial | Medium |
| Universal Platform | Universal API (scoped) | API automation exists beyond metadata; only metadataweb on GitLab schedule today | 11 ops mapped in UP ledger | scheduled_metadataweb_stage1 | High |
| Universal Platform | Performance journeys | Performance assets exist; not all journeys on recurring schedule | IDP perf scheduled; others manual | Partial scheduled | Medium |

# Verified Metrics Register

| Area | Metric | Result | As of | Evidence |
| --- | --- | --- | --- | --- |
| Unite MSC | Mobile 2 business endpoint automation (code) | 96.0% | 2026-07-20 | api-test-automation/mobile/mobile2 |
| Unite MSC | Mobile 1 endpoint automation (code) | 22.2% | 2026-07-20 | mobile/mobile1 |
| Unite MSC | Mobile 1 execution-verified endpoints | 3.7% | 2026-07-09 | 03-document-postman-coverage-matrix.md |
| Universal Platform | V3 scoped TestNG nightly share | 86.9% | 2026-07-01 | universal-platform-coverage |
| Universal Platform | V3 GitLab scheduled job | 100% | 2026-07-20 | prime-test-automation/.gitlab-ci.yml |
| Universal Platform | Metadataweb API GitLab job | 100% | 2026-07-20 | api-test-automation/.gitlab-ci.yml |

# Conditional / Gap Metrics (do not quote as final)

The following metrics are leadership-relevant but not fully verified execution or scheduling evidence.

| Area | Metric | Value | Status | Dependency |
| --- | --- | --- | --- | --- |
| Unite MSC | Mobile 2 last documented master run | 88.0% | Stale | Superseded for implementation; execution refresh pending |
| Unite MSC | Mobile 2 GitLab scheduled job | 0% | Verified gap | QA-1405 |
| Unite MSC | Mobile 1 GitLab scheduled job | 0% | Verified gap |  |
| Universal Platform | V2 UP-scoped qTest share | 36.0% | Stale |  |
| Unite MSC | GHA Dashboard vertical slice | 100% | Verified external | Workflow repo not in clone |

# CI/CD Integration

GitLab: V3 scheduled_regression_job and metadataweb Stage1 - scheduled jobs exit non-zero on failure (not verified as MR merge gates). GitHub Actions: Mobile 2 Dashboard vertical slice externally validated; workflow repository not in audit clone. Jenkins: IDP performance scheduled; V2 UI recurring job not verified. Mobile 2 GitLab nightly not created (QA-1405).

# Leadership Narrative

The team has meaningful automation across Government Savings. The current limitation is not the ability to build automation; it is establishing a consistent, traceable coverage model across Jira, qTest, repositories, and CI execution.

# Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.1 | July 21, 2026 | Swapnil Patil | Formatting refresh; conditional metrics table; evidence path cleanup |