MOBILE 2 API AUTOMATION

Formal Sign-Off Certificate

STATUS: COMPLETE

Unite MSC — Mobile 2 API Test Automation
July 23, 2026
Prepared by: QA Automation (AMSQUAD)
Classification: Internal

# Document Control

| Document title | Mobile 2 API Automation — Sign-Off Certificate |
| --- | --- |
| Version | 1.0 — Final |
| Sign-off date | July 23, 2026 |
| Program | Unite MSC Mobile 2 API Automation |
| Evidence baseline | Commit cee0de9 on main branch |
| Prior baseline | July 14, 2026 — 22/25 endpoints (88%) @ 7ccaf46 |
| Status | COMPLETE — 24/25 business endpoints (96%) |

# 1. Executive Summary

Mobile 2 API automation is COMPLETE for the defined business scope: 24 of 25 documented business endpoints (96.0%) have canonical automated tests on the main branch.

This sign-off certifies delivery of the Mobile 2 canonical TestNG automation framework, endpoint test coverage, master and module regression suites, OKD/NMD branding support, and API validation through Layer 4 (business data assertions). One harness-only endpoint is intentionally excluded from the business automation numerator.

| Documented business endpoints | 25 |
| --- | --- |
| Automated (business scope) | 24 |
| Coverage percentage | 96.0% |
| Excluded (by design) | 1 — acceptance harness endpoint |
| Sign-off determination | COMPLETE |

# 2. Scope Definition

In scope: All documented Mobile 2 business API endpoints under /mobile2api/v1 (denominator = 25).

Automation type: Canonical TestNG API tests with HTTP, schema, and business assertions (L1–L4).

Branding: OKD (okdirect) and NMD (nmdirect / newyork) session paths supported.

Environments: QC4 and Stage 1 via Maven acceptance profiles.

Out of scope for this sign-off: SQL API–DB reconciliation (L5), Enrollment API, Mobile 1 business endpoints.

## Excluded endpoint (intentional)

GET /mobile2api/v1/mobilemembers/{planId}/{username} — Acceptance/harness helper used for member lookup in test flows. Smoke test exists but endpoint is excluded from the business automation numerator by approved scope definition.

# 3. Sign-Off Criteria — All Met

| # | Criterion | Status |
| --- | --- | --- |
| 1 | Canonical TestNG framework on main branch | MET |
| 2 | 24/25 business endpoints have automated tests | MET |
| 3 | Master regression suite wires stable endpoints (OKD + NMD) | MET |
| 4 | L1–L4 API validation (HTTP, contract, schema, business assertions) | MET |
| 5 | Module regression suites per functional area | MET |
| 6 | HTML test reporting and Maven profile execution | MET |
| 7 | Dashboard + YTD summary endpoints automated | MET |
| 8 | Documented exclusions and destructive-test placement | MET |

# 4. Endpoint Register

| ID | Method | Path | Area | Status | Regression placement |
| --- | --- | --- | --- | --- | --- |
| M2-01 | GET | /mobile2api/v1/mobileactivity/{ext} | Activity | Complete | Master regression |
| M2-02 | GET | /mobile2api/v1/mobiletransactionhistory/{ext} | Transactions | Complete | Master regression |
| M2-03 | GET | /mobile2api/v1/investments/{ext} | Investment | Complete | Master regression |
| M2-04 | GET | /mobile2api/v1/mobilebanks | Banks | Complete | Master regression |
| M2-05 | GET | /mobile2api/v1/mobilebanks/{id} | Banks | Complete | Master regression |
| M2-06 | POST | /mobile2api/v1/mobilebanks | Banks | Complete | Master regression |
| M2-07 | PUT | /mobile2api/v1/mobilebanks | Banks | Complete | Smoke / module only (destructive) |
| M2-08 | DELETE | /mobile2api/v1/mobilebanks | Banks | Complete | Smoke / module only (destructive) |
| M2-09 | GET | /mobile2api/v1/content | Content | Complete | Master regression |
| M2-10 | GET | /mobile2api/v1/plans | Plans | Complete | Master regression |
| M2-11 | GET | /mobile2api/v1/plans/{id} | Plans | Complete | Master regression |
| M2-12 | GET | /mobile2api/v1/mobilecontribution | Contribution | Complete | Master regression |
| M2-13 | GET | /mobile2api/v1/mobilecontributioncheck | Contribution | Complete | Master regression |
| M2-14 | GET | /mobile2api/v1/mobilecontribution/{ext}/{id} | Contribution | Complete | Master regression; Stage 1 fixture note |
| M2-15 | POST | /mobile2api/v1/mobilecontribution | Contribution | Complete | Master regression |
| M2-16 | PUT | /mobile2api/v1/mobilecontribution/{ext}/{id} | Contribution | Complete | Master regression; Stage 1 fixture note |
| M2-17 | DELETE | /mobile2api/v1/mobilecontribution/{ext}/{id} | Contribution | Complete | Module only (destructive) |
| M2-18 | GET | /mobile2api/v1/mobiledashboard | Dashboard | Complete | Master regression |
| M2-19 | GET | /mobile2api/v1/mobileytdsummary/{ext} | Dashboard | Complete | Master + smoke regression |
| M2-20 | GET | /mobile2api/v1/mobilemembers/{planId}/{username} | Harness | Excluded | Acceptance harness — out of business scope |
| M2-21 | GET | /mobile2api/v1/mobilebalancetrend/{ext} | Balance | Complete | Master regression |
| M2-22 | GET | /mobile2api/v1/mobileperformance/{ext} | Performance | Complete | Master regression |
| M2-23 | GET | /mobile2api/v1/mobilestackup/{planId} | Stackup | Complete | Master regression |
| M2-24 | GET | /mobile2api/v1/mobileugift | UGift | Complete | Master regression |
| M2-25 | PATCH | /mobile2api/v1/mobileugift/{ext} | UGift | Complete | Master regression |

# 5. Validation Standard Delivered

| Layer | Description | Delivered |
| --- | --- | --- |
| L1 — HTTP / Auth | Status codes, session tokens, transport and auth errors | Yes |
| L2 — Response contract | Content-type, JSON parsing, error payloads | Yes |
| L3 — Schema / structure | JSON schema validation, required fields, types | Yes |
| L4 — Business assertions | Field values, business rules, branding-specific checks | Yes |
| L5 — SQL API–DB | JDBC reconciliation against API JSON | Out of scope |

# 6. Framework & Program Deliverables

Migration from legacy Cucumber to canonical TestNG framework

Shared authentication module with dynamic SQL credential loading (OKD + NMD)

19 Mobile 2 RequestTest classes covering all business functional areas

25 TestNG suite XML definitions and 30+ Maven execution profiles

Master regression suite (OKD + NMD branding runs)

Module regression suites per area (activity, banks, contribution, dashboard, etc.)

Smoke suite for destructive operations (PUT/DELETE banks) and harness endpoints

HTML reporting integration for test execution evidence

Dashboard automation including YTD summary endpoint

Custom reporting design for leadership and program metrics

GitHub Actions pipeline — Dashboard vertical slice validated

Performance regression foundation on Stage 1 (separate track)

# 7. Environment & Execution Evidence

Hybrid environment approach: Stage 1 is the primary execution environment for sign-off evidence while QC4 has team dependencies. Tests pass when authentication path is healthy.

| Environment | Status | Notes |
| --- | --- | --- |
| Stage 1 | Primary evidence | Execution verified July 22, 2026 — NMD paths confirmed |
| QC4 | Secondary | Re-run when environment stable; some OKD failures are env-specific |
| OKD branding | Supported | okdirect session path in master suite |
| NMD branding | Supported | nmdirect / newyork session path in master suite |

## Prior baseline progression

July 14, 2026 baseline: 22 of 25 endpoints (88%) verified at commit 7ccaf46. Subsequent delivery added YTD summary and Banks GET-by-id endpoints, bringing coverage to 24/25 (96.0%) at commit cee0de9.

# 8. Known Limitations (Documented — Not Sign-Off Blockers)

| Item | Description |
| --- | --- |
| Destructive tests | PUT/DELETE banks and DELETE contribution run in smoke/module suites only — excluded from master by design |
| Contribution detail/PUT | Stage 1 env-specific test-data fixture may return 401; QC4 fixture available |
| Harness endpoint | mobilemembers excluded from business numerator — smoke coverage only |
| GitLab nightly job | Recurring scheduled regression — follow-up DevOps item (QA-1405) |

# 9. Explicitly Out of Scope

L5 SQL API–DB reconciliation (separate enhancement program if leadership approves)

Mobile 1 API business endpoint migration (active program — separate sign-off)

Enrollment API automation (future multi-sprint program)

Full GitLab nightly Mobile 2 regression scheduling (follow-up item)

# 10. Sign-Off Approval

Mobile 2 API automation is hereby marked COMPLETE for the defined business scope (24/25 endpoints, 96.0%) effective July 23, 2026.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Automation Lead |  |  |  |
| Program Lead / SME |  |  |  |
| Engineering Lead |  |  |  |
| Leadership Approval |  |  |  |

Certification statement: The undersigned confirm that Mobile 2 API automation meets the sign-off criteria defined in Section 3, with documented exclusions in Sections 2 and 8, and validation through Layer 4 as the approved completion standard.