Universal Platform Test Automation

Coverage Assessment

Final Current-State Assessment

Prepared by: QA Automation

Published: July 1, 2026

Assessment data as of: June 29, 2026

Version: 1.0

Internal Use

# Table of Contents

Table of Contents	2

Executive Summary	3

V2 daily regression	3

V3 regression	3

Other inventory (reported separately)	3

Current Automation Position	3

Scope and Counting Methodology	5

Counting units	5

Universal Platform Share of Existing UI Regression Inventory	6

Leadership Dashboard	7

Workstream Detail	8

Universal Enrollment — ACS-I-2679	8

IDP / Authentication — ACS-I-2680	8

ABLE — ACS-I-2681	8

Part A — Unite ABLE / CSR (V2)	8

Part B — Entity Platform (V3)	9

Angular — ACS-I-2682	9

Withdrawal — ACS-I-2690	9

Current Automation Strengths	10

Current Gaps and Improvement Opportunities	10

Interpretation and Measurement Boundaries	11

Conclusion	11

# Executive Summary

This assessment inventories automated test assets for five Aha workstreams that define Universal Platform automation scope. It reports what is established, scheduled, and available for continued expansion — not requirement-level coverage percentages.

Workstreams assessed:

Universal Enrollment — ACS-I-2679

IDP / Authentication — ACS-I-2680

ABLE — ACS-I-2681

Angular — ACS-I-2682

Withdrawal — ACS-I-2690

The automation team has established and maintains a substantial foundation across UI, API, and performance automation. Scheduled regression exists on both V2 and V3 frameworks, with additional assets implemented and ready for pipeline alignment.

## V2 daily regression

Source inventory: 744 total scheduled regression test cases in the qTest daily PRIME cycle.

UP-scoped inventory: 268 cases mapped within the five-workstream Universal Platform scope, covering Enrollment, IDP/Web Login, LA ABLE, and Withdrawal.

Out of scope: The remaining 476 cases support legacy, non-UP, or other out-of-scope areas and are intentionally excluded from the scoped subtotal.

## V3 regression

Source inventory: 436 total TestNG methods in the source regression reports (Universal Enrollment 303 + Unite suites 133).

UP-scoped inventory: 379 methods directly mapped to Universal Enrollment, IDP Login, and Member Withdrawal for this assessment.

Adjacent inventory: Additional V3 automation (57 methods in contributions, CSR account maintenance, and IDP web registration) exists outside the directly scoped subtotal.

## Other inventory (reported separately)

6 ABLE Entity Platform scenarios (V3, implemented; not in scoped V3 subtotal).

22 Angular lib-ui component test definitions (separate from end-to-end automation).

11 unique in-scope API operations across Enrollment, IDP, and Withdrawal.

15 in-scope performance business journeys across Enrollment, IDP, Withdrawal, and ABLE Entity.

Requirement-level coverage percentages are not claimed. The Aha work items define high-level outcomes but do not yet provide an enumerated requirements baseline.

## Current Automation Position

Substantial scheduled UI regression on V2 and V3 across enrollment, authentication, withdrawal, and ABLE foundations.

API automation implemented for enrollment, authentication, and withdrawal microservices.

Performance journey assets available for enrollment, IDP, withdrawal, and ABLE entity flows.

V2 Unite ABLE/CSR automation maintained across nine ABLE plans plus a dedicated LA ABLE suite.

V3 ABLE Entity Platform and Angular lib-ui component automation implemented and available for pipeline enablement.

Inventory-share percentages (36.0% V2, 87% V3) measure allocation of existing regression inventory to the five workstreams — not requirement coverage.

# Scope and Counting Methodology

This assessment distinguishes source regression populations from UP-scoped inventory mapped to the five Aha workstreams. Source populations describe what the daily regression suites execute; scoped inventory describes what maps to Universal Platform scope for leadership reporting.

| Population | V2 | V3 |
| --- | --- | --- |
| Total source inventory | 744 | 436 |
| UP-scoped inventory | 268 | 379 |
| Non-UP / legacy / out-of-scope or adjacent | 476 | 57 |

## Counting units

| Layer | Counting unit |
| --- | --- |
| V2 UI | Executed qTest test cases |
| V3 UI | Executed TestNG methods |
| API | Unique HTTP operations |
| Performance | Unique business journeys |
| Angular | Component/library test definitions |

Counting units are reported separately and are not combined into a single overall total. Source populations are not presented as coverage totals.

# Universal Platform Share of Existing UI Regression Inventory

| Platform | Total regression inventory | UP-scoped inventory | UP share of inventory |
| --- | --- | --- | --- |
| V2 daily regression | 744 | 268 | 36.0% |
| V3 regression | 436 | 379 | 87% |

These percentages represent the share of the existing UI regression inventory mapped to the five Universal Platform workstreams. They are not requirement-level coverage percentages. Requirement-level coverage cannot be calculated until the Aha work items contain an enumerated requirements baseline.

# Leadership Dashboard

Scoped inventory by workstream. V2 and V3 UI counts reflect UP-scoped inventory only. API counts are unique operations. Performance counts are unique business journeys.

| Workstream | V2 UI inventory | V3 UI inventory | API | Performance | Current position | Gap / opportunity |
| --- | --- | --- | --- | --- | --- | --- |
| Universal Enrollment — ACS-I-2679 | 151 | 303 | 5 operations | 7 journeys | Established scheduled automation across V2 and V3 | Consolidation onto the target platform and continued business-flow expansion |
| IDP / Authentication — ACS-I-2680 | 27 | 56 | 4 operations | 6 journeys | Established UI automation with API and performance foundations | API pipeline alignment and continued authentication-flow expansion |
| ABLE — Unite ABLE / CSR — ACS-I-2681 | 17 dedicated cases plus nine-plan parameterized coverage | Not applicable | None identified | Not applicable | Established V2 foundation | ABLE-specific API automation and suite scheduling alignment |
| ABLE — Entity Platform — ACS-I-2681 | Not applicable | 6 scenarios | None identified | 1 journey | V3 foundation implemented | Pipeline enablement and plan expansion |
| Angular — ACS-I-2682 | Not applicable | 22 component tests (reported separately from E2E) | Not applicable | Not applicable | Shared component automation implemented | Pipeline scheduling and future business-flow alignment |
| Withdrawal — ACS-I-2690 | 73 | 20 | 2 operations | 1 journey | Established V2 and V3 UI automation with API/performance assets | API gate alignment and targeted expansion |

# Workstream Detail

## Universal Enrollment — ACS-I-2679

The 303 V3 Universal Enrollment methods are mapped at the suite level to ACS-I-2679. The V2 enrollment inventory contributes 151 additional UP-scoped cases. Together, enrollment automation spans standard, continue, multi-beneficiary, Upromise, PAGSP, matching-grant, and negative enrollment flow across multiple plan variants.

API: 5 unique enrollment/account operations. Performance: 7 enrollment business journeys.

## IDP / Authentication — ACS-I-2680

The scoped inventory includes 56 V3 IDP Login methods and 27 V2 Web Login cases. Other registration suites remain outside the scoped totals used in this assessment. Authentication flows include login, lockout, forgot username, and forgot password.

API: 4 unique authentication operations. Performance: 6 IDP-related business journeys.

## ABLE — ACS-I-2681

### Part A — Unite ABLE / CSR (V2)

Established V2 automation includes 17 dedicated LA ABLE cases, nine ABLE plans (AKB, COB, ILB, MIB, NHB, NYB, PAB, RIB, TNB), and parameterized coverage embedded in the V2 regression framework. CSR-Able enrollment, profile maintenance, contributions, withdrawals, fee, P&E, and share adjustment flows are represented.

### Part B — Entity Platform (V3)

Six Entity Platform scenarios cover entity registration and entity dashboard login for MIB, NEB, and VAB. This foundation is implemented in V3 and available for continued regression expansion and pipeline alignment.

No ABLE-specific API automation was identified in the reviewed repositories.

## Angular — ACS-I-2682

The current Angular inventory consists of 22 lib-ui dynamic-forms component test definitions. These are component/library tests and are not presented as end-to-end business-flow coverage.

## Withdrawal — ACS-I-2690

The scoped inventory includes 73 V2 withdrawal cases, 20 V3 member-withdrawal methods, two unique API operations, and one performance journey. Coverage spans member and CSR distributions and systematic withdrawal flows.

# Current Automation Strengths

744-case V2 daily regression provides broad legacy and modern plan coverage maintained on a scheduled cadence.

436-method V3 regression suite represents the strategic modern platform with 379 methods directly scoped to UP workstreams.

Dual-framework coverage for enrollment, authentication, and withdrawal enables continuity during platform transition.

Nine ABLE plans plus dedicated LA ABLE suite on V2; Entity Platform foundation on V3.

Eleven unique API operations and fifteen performance journeys provide multi-layer automation beyond UI regression.

Twenty-two Angular lib-ui component tests support shared UI quality for dynamic forms.

# Current Gaps and Improvement Opportunities

| Area | Current state | Gap / improvement opportunity |
| --- | --- | --- |
| ABLE-specific API automation | No ABLE-specific API operations identified | Net-new API automation is required |
| ABLE Entity Platform | Six V3 scenarios implemented | Pipeline enablement and plan expansion |
| Angular lib-ui | Twenty-two component tests implemented | Scheduled pipeline enablement and ongoing component expansion |
| API automation | Eleven unique in-scope operations implemented | Align automated operations with standard scheduled API gates |
| Performance automation | Fifteen in-scope business journeys available | Confirm recurring scheduling, workload standards, and SLA governance |
| V2/V3 alignment | Automation exists on both frameworks | Continue consolidation toward the strategic target platform while preserving regression coverage |
| Requirement traceability | Aha work items define high-level outcomes | Enumerated requirements would enable requirement-level coverage measurement |

# Interpretation and Measurement Boundaries

V2 contains broader legacy and non-UP regression that is intentionally excluded from the 268-case scoped subtotal.

V2 and V3 are separate platform inventories and may contain functional overlaps; they are not summed.

UI, API, performance, and component tests use different counting units and are reported separately.

The published 36.0% and 87% values measure inventory allocation, not requirement coverage.

Requirement-level coverage percentages require an enumerated requirement baseline from the Aha work items.

ABLE Entity Platform (6 scenarios) and Angular lib-ui (22 component tests) are reported separately from the V3 scoped UI subtotal of 379.

# Conclusion

The assessment confirms a substantial and actively maintained automation foundation across the five Universal Platform workstreams. The current inventory provides a measurable baseline for future expansion, consolidation, and requirement-level traceability once an enumerated requirements baseline is available.